Department of Interior

Enterprise Architecture (IEA)

DOI Interior Enterprise Architecture

Geospatial Modernization Blueprint

Draft – Version 1.0

October, 2006

Table of Contents

1.	Blueprint Introduction	4

2.	Executive Overview	5

Establish Authoritative Data Sources (ADS) and Services	7

Establish Data Life Cycle Management Practice	7

Establish DOI Web Presence for Geospatial Products, Services and Information	7

Establish Data Life Cycle Management Policy	7

Implement Business-System Interface Enhancements to improve Business Intelligence and Understanding	7

Adopt and Implement Technology and Standards	7

Align Target DOI Land and Resource Management (DLRM)	7

3.	Executive Summary of Findings	11

4.	Vision, goals and objectives of the DOI Geospatial Blueprint	14

5.	The Value and Role of Geospatial Information and Services in DOI’s Business	18

6.	Key Geospatial LOB Findings and Recommendations	24

6.1	Finding 1: Existing data and services have potential for serving the DOI enterprise – Currently 1200 DOI locations locally produce/store geospatial data with potential for DOI reuse	24

6.1.1	Recommendation 1: Optimize and Standardize Geospatial Data and Services	24

6.1.2	Details of Recommendation 1.	26

6.1.2.1	Establish Authoritative Data Sources (ADS) and Services	26

6.1.2.2	Establish Data Lifecycle Management and Services Practices - Submit Authoritative Data	27

6.1.2.3	Establish DOI Web Presence for Geospatial Products, Services and Information	27

6.1.2.4	Establish Enterprise Data Lifecycle Management Policy	28

6.1.2.5	Geo-Enable DOI Business Implement Business System Interface Enhancements/Services to improve Business Intelligence and Understanding	29

6.1.2.6	Adopt and Implement Technology and Standards	31

6.1.2.7	Align Target DOI Land and Resource Management (DLRM)	31

6.2	Finding 2:  There are no spatially supported enterprise planning processes to identify and optimize common DOI business requirements	33

6.2.1	Recommendation 2: Establish a Geospatial Planning & Investment Strategy to manage enterprise business requirements to improve the use of data and services resources	33

6.2.2	Details of Recommendation 2:	34

6.2.2.1	Create a geospatial Program Management Office (PMO)	36

6.2.2.2	Create a geospatial Portfolio of Enterprise Data and Services Assets	37

6.3	Finding 3: DOI’s Geospatial investments are not currently managed as a cohesive set of assets and services that provide optimal value to the DOI Mission	39

6.3.1	Details of Recommendations 3:	39

6.3.1.1	Institutionalize a DOI governance model that optimizes the value of its geospatial assets	39

7.	Geospatial Transition Schedule Strategy	42

7.1	Finding 1: Existing data and services have potential for serving the DOI enterprise – Currently 1200 DOI locations locally produce/store geospatial data with potential for DOI reuse	42

7.2	Finding 2:  There are no business processes to identify and optimize DOI common business geospatial data and services requirements	42

7.3	Finding 3: DOI’s Geospatial investments are not currently managed as a cohesive set of assets and services that provide optimal value to the DOI Mission	42

Upon final approval of a DOI governance model that will support the geospatial portfolio of services and business requirements, execute the required change management strategy in the Transition Plan.	42

Appendix A: Team Members	1

Appendix B-1 Authoritative Data Source Qualitative Assessment	1

Appendix B-2:  Candidate Authoritative Sources	2

Appendix B-3:  As-Is Work Planning Process	3

Appendix B-4: As-Is Work Planning – Detail	4

Appendix B-5:  To-Be Work Planning Process	5

Appendix B-6:  Geo Enable Work Planning – Detail	6

Appendix B-7:  Product Ordering and Delivery Process	7

Appendix B-8:  Submit Authoritative Data	8

Appendix B-9:  Target Services and Systems	9

Appendix B-10:  Target Authoritative Data Sources and Services	10

Appendix B-11:  Target Systems and Services (Data and Product Ordering Delivery – Product Generation)	11

Appendix B-12:  Target Services Description	12

Appendix C:  DOI ‘s Responsibilities in the context of Circular A-16	1

Appendix D:  Updates to DOI’ Technical Reference Model (TRM)	1

Appendix E-1:  Geospatial Governance Alternative -1	1

Appendix E-2:  Geospatial Governance Alternative  2	1

Appendix E-2:  Geospatial Governance Alternative  2	2

Appendix E-3:  Geospatial Governance Alternative 3	3

Appendix E-4:  Geospatial Governance Alternative 4	4

Appendix F:  Glossary of Terms	1

Table of Figures

Figure 2-1.  DOI’s Geospatial Blueprint Recommendation Categories	5

Figure 2.2.  DOI’s As-Is Geospatial Operational Model	6

Figure 2.3.  DOI’s To-Be Geospatial Operational Model	8

Figure 2.4.  DOI’s High Level Transition Plan	11

Figure 4-1.  DOI’s Geospatial Strengths, Weakness, Opportunities and Threats Diagram (SWOT)	16

Figure 4-2.  DOI’s Line of Sight Model	16

Figure 4-3.  DOI’s Geospatial Costs by service area over 3 years	17

Figure 5-1.  DOI’s Geospatial As-Is Value Chain	18

Figure 5-2.  DOI’s Cost distribution for Terrestrial Elevation Data	18

Figure 5-3.  DOI’s Cost distribution for Wetlands Mapping Data	19

Figure 5-4.  DOI’s Cost distribution for Earth Cover Data	19

Figure 5-5.  DOI’s Geospatial Target Value Chain	20

Figure 5-6.  DOI’s Geospatial Target Value Chain with Services Overlay	21

Figure 5-7.  Example: Product Generation/Delivery Service	21

Figure 5-8.  DOI’s Geospatial Stakeholder Exchange Model	23

Figure 6-1.  As-Is Geospatial Operational Data Model	26

Figure 6-2.  To-Be Geospatial Operational Model - ADS and Target Business Processes	27

Figure 6-3.  To-Be Critical System Improvements	30

Figure 6-4.  As-Is multiple points of entry to	33

Figure 6-5.  To-Be Geospatial Operational Model – Authoritative Data Sources, Services and Enterprise Requirements Management	35

Figure 6-6.  FY06 Program Labor	40

Figure 6-7: Draft Recommended Governance Model for Geospatial – (Not Final - Awaiting Approved)	41

Figure 7-1.  Transition Plan for Geospatial Blueprint Recommendations	44

Table of Tables

Table 3-1.  Findings Executive Summary Table: Systems and Services - Optimize and Standardize	12

Table 3-2.  Findings Executive Summary Table: Technology - Optimize and Standardize	12

Table 3-3.  Findings Executive Summary Table:  Data - Optimize and Standardize	12

Table 3-4.  Findings Executive Summary Table: Business - Optimize and Standardize	13

Table 3-5.  Findings Executive Summary Table:  Investment and Planning	13

Table 3-6.  Findings Executive Summary Table: Governance	14

# Blueprint Introduction

The Geospatial Modernization Blueprint document identifies a series of existing business and IT  findings and recommendations by evaluating strategic objectives, business functionality, technology, data, and systems that are used within the DOI’s current geospatial operational environment. The Blueprint is generated by using a structured technique called a Methodology for Business Transformation (MBT). This methodology collects the current architectural data, validates them with the subject matter experts (SME) and then proceeds to evaluate and assess the information in the context of DOI’s enterprise business requirements. The results of this assessment are analyzed to generate a list of potential improvements, that if adopted, present value to the DOI.  The improvement opportunities are characterized as either tactical (addressable in a 1-2 year time frame) or strategic (addressable in 2-5 year time frame).  Each finding is accompanied by recommendations on how to implement the solution.  All the opportunities are rolled into an integrated transition plan to guide the evolution of the Geospatial improvement strategies.  The Blueprint will act as a series of planned steps that will transition the architecture toward its future target state.  The Blueprint should be used by Program Managers, Business Owners, Portfolio Managers, Investment Managers, and System Owners as the means to ensure coordinated migration to the target state.

The Geospatial Blueprint is comprised of five primary sections:

- Executive Overview - The Executive overview provides for a quick reference to the series of opportunities for improvement and a general context for maturity of the LOB.

- Business Context - The Business context provides for a brief description of the business functions and services that are provided and the strategic objectives that it is attempting to satisfy.

- Findings and Recommendations - The bulk of the report is the Findings and Recommendations (F&R) section that describes what the existing architecture issues are from a variety of perspectives.  The F&R describes in the context of systems, technologies, data, business functionality, or strategic planning elements where improvements can occur due to redundancies, voids, or general industry trends.  All the findings or opportunities are associated to specific recommendations on how to proceed.

- Transition Plan - The Transition Plan section describes the findings in the form of the integrated steps required to take the recommendations and begin to prioritize, develop business cases or investment proposals, initiate projects, or develop policy.

- Appendices - Supporting Analytical reports and models that have been derived from information within the DOI Architecture Repository (DEAR) describing the analytical relationships between the system artifacts will be populated in DEAR upon approval of the Blueprint.

# Executive Overview

The analysis of the DOI’s Geospatial business and infrastructure environment has yielded a series of findings.  The findings represent the most significant areas for business process, system or service improvement, data reuse, management or investment enhancements that support DOI business objectives.  For each finding, the MBT process creates a recommendation and required transition activities to support DOI’s transformation.

The DOI Geospatial Blueprint used the following three categories to organize these recommendations:

- Optimize and Standardize – shared and reusable geospatial and geo-enabled business data, systems and services

- Planning and Investment Strategy – coordinated budget planning, acquisition, and labor cost avoidance,

- Enhanced Governance – implement performance accountability and compliance mechanisms.

These categories have been established by the Office of Management and Budget (OMB) Geospatial Line of Business (GLOB) to classify federal improvements.  See Figure 2-1.   The MBT recommendations were classified in this manner to facilitate alignment, longer term communication and coordination with the GLOB to provide a structure for understanding the DOI Geospatial Blueprint.  A detailed list of the findings can be found in Tables 3-1 - 3-6.

Figure 2-1.  DOI’s Geospatial Blueprint Recommendation Categories

The DOI’s Geospatial Blueprint’s key objective was to assess the existing geospatial assets and identify mission effectiveness and efficiency improvements.  The MBT analyzed the existing enterprise geospatial assets and DOI stakeholder requirements and identified a number of opportunities for enterprise asset optimization and standardization.  The summary of this analysis can be can be characterized by the following statements:

- I know the information exists but I can’t find it or access it conveniently.

- If I can find it, can I trust it.

- I don’t know who else I could be working with, who has the same needs?

- I have no way to plan how to share costs across the department!

- I am not fully aware of all existing DOI’s capabilities!

The DOI operational model is very complex.  It has over 1200 locations producing geospatial data, with responsibilities to produce and manage 18 national datasets (DOI is responsible for 18 of the 34 data themes outlined in OMB Circular A-16) and a large number of programs with heavy interdependence upon one another.  Its distributed nature and business interdependence introduce many challenges and barriers to optimization and standardization.  The current operational view is characterized in Figure 2.2  showing the complexity and knowledge required to discover, access, and use vital geospatial assets.

Figure 2-2.  DOI’s As-Is Geospatial Operational Model

In spite of the complexity in the current operational view, the analysis identified several key existing IT capabilities, data assets and development efforts that are technically designed to address some of these issues.  Unfortunately, they are being utilized sub-optimally. However with the changes suggested by the recommendations provided in this document a new geospatial enterprise environment can be created that results in the convergence of geospatial services technologies (service oriented architecture or SOA), data standards and network technologies that will enable the DOI to exploit the reuse of these existing IT capabilities and other assets in a more secure and cost effective fashion.  Creating this new enterprise environment will require supporting enterprise management, education, communications outreach and planning efforts to ensure the implementations are used optimally.

The results of the  MBT analysis strongly suggests a strategy of aligning these existing enterprise assets with  current business needs to create a foundation for  immediate benefits and out-year business and IT development activities.   This Blueprint is focused on the necessary and potentially broadest use of these enterprise asset improvements. The Blueprint recommendations will create and expose DOI’s foundational enterprise geospatial capabilities.  These foundational enterprise geospatial data and IT assets will be crafted to be authoritative in nature and positioned in a sustainable enterprise management model.  These assets will provide both near term benefits and long term positioning for incremental adoption of capabilities by geospatially immature business areas.

The alignment strategy’s success is dependent upon establishing a “services” based business model for the DOI.  A services business model requires a strong planning and governance component to support the core services. In an organization as complex as DOI, this becomes even more significant. The Blueprint’s recommended business model is composed of the following elements and can be described as:

Geospatial Data and Services - Optimization and Standardization

#### Establish Authoritative Data Sources (ADS) and Services

#### Establish Data Life Cycle Management Practice

#### Establish DOI Web Presence for Geospatial Products, Services and Information

#### Establish Data Life Cycle Management Policy

#### Implement Business-System Interface Enhancements to improve Business Intelligence and Understanding

#### Adopt and Implement Technology and Standards

#### Align Target DOI Land and Resource Management (DLRM)

Planning and Investment Strategy

Execute a Geospatial Business Requirements and Planning Pilot

Establish a Geospatial Portfolio of Data and Services

Establish a Program Management Office to facilitate SLAs, requirements planning, data and service exchange agreements and geo-policy

Enhance Governance

Establish a governance model that will ensure the value of geospatial strategies and opportunities are represented in key decision making bodies

Ensure the geospatial assets value are measured and meet business performance requirements to demonstrate benefits to the organization

A successful implementation of all the elements of the business model will produce the To-Be geospatial operational environment that is shown in Figure 2-3.  The benefits of this model can be seen in the reduction and simplification of  the number of management points for data exchanges, data repositories, system interfaces, meta-data management and user (internal and external) access.

Figure 2-3.  DOI’s To-Be Geospatial Operational Model

The blueprint’s recommended business model is often described or referred to as a Service Oriented Architecture (SOA).  SOA has been recommended as a best practice for the DOI target state architectures.   SOA is defined as follows:

Service Oriented Architecture (SOA) is a paradigm for organizing (governing/managing**) and utilizing distributed capabilities that may be under the control of different ownership domains. It provides a uniform means to offer, discover, interact with and use capabilities to produce desired effects consistent with measurable preconditions and expectations of meanings. (OASIS: http://www.oasis-open.org/home/index.php) - ** Governing/managing – added in SME discussions

The power of the SOA business model for the DOI’s geospatial use is profound.  An SOA should be thought of first and foremost as the business concept that will connect the DOI geospatial consumers to the DOI “trusted” geospatial data and service providers in an efficient managed fashion. This is important because DOI consumers (GIS experts and Subject Area Experts) have historically had to spend resources to:

- collect data that already exists,

- research information that exists but is not cataloged,

- process  data that has already been processed

- purchase data that already been purchased

- manage data that is already being managed elsewhere and without the benefits of economy of scale

With the proper governance business model and supporting services implementation, these responsibilities shift to the role of the service provider. The above list of activities becomes inherently managed by the SOA. The service model creates opportunities for the traditional DOI consumer who is now able to apply their skills and resources to greater value-added or more complex business problems.  The DOI system and applications no longer have to manage the data within their system environments; they become service consumers.  The service provider can achieve an economy of scale for data and infrastructure management with cost benefit back to organization. The transformation of DOI data producers to service providers will yield enhanced robust DOI business services and efficient reuse of data. A powerful example of this would be the need to access land ownership information to support hundreds of DOI business functions and innumerable public needs.   This can be done when the necessary supporting data and delivery assets are aligned.

Secondly, DOI is a distributed organization, with a legacy heterogeneous IT infrastructure.  Programs can not satisfy and manage current data and services or production demands with DOI’s traditional IT implementation.  The DOI geospatial consumer needs access to DOI-wide assets (not just program or organizational) to perform effectively. They are being asked to do more cross organizational work, perform landscape or ecosystem level studies, participate in external collaborations, have information at their fingertips, while performing with fewer resources.  A SOA strategy for geospatial assets will provide IT flexibility and integration of legacy assets by making standardized and accessible trusted assets available to a much broader set of DOI consumers. No longer will it be just the experts who will have access to legacy assets.  These services will provide the means to not only extend the reach of the information but the life expectancy of the supporting IT systems.  With Development Modernization and Enhancement (DME) dollars becoming fewer and more competitive, extending legacy assets through services will provide a necessary alternative strategy to increase existing IT performance levels.

Now that the high level solution and its value have been described, how will the key activities roll-out in a transition strategy (See Figure 2-4).   The Blueprint recommends immediately starting the implementation of the Geospatial governance model (See Recommendation 3)  and the Program Management Office (PMO) (See Recommendation 2).  The governance model will focus on leveraging DOI’s existing structure and that of the Federal Geographic Data Committee, which is hosted and managed within DOI’s bureau, the U.S. Geological Survey.  The new governance structure will incorporate the DOI Enterprise Geographic Information Management Team (EGIM) which has functioned for several years as the operational intra-bureau group addressing GIS issues with little executive oversight.  There is typically a long lead time to implement this type of change to an existing organization.  This activity will be led by the DOI Senior Agency Official for Geospatial Information (SAOGI), currently the DOI Assistant Secretary for Water and Science. It is expected to take up to one year to integrate the geospatial governance concepts which will be supported by a change management plan to ensure the roles and responsibilities, policy and communication are effectively carried out.

The PMO will be initiated with a single full time employee who will develop procedures to support the DOI business community’s geospatial requirements. As the DOI enterprise agreements, services and data assets continue to mature, there will be a need for additional PMO support staff.  These enterprise requirements will include, data exchange agreements, enterprise licensing for data, data acquisition and standardized Service Level Agreements (SLA) support. (See Recommendation 2).  The PMO will help simplify the number of management points within DOI.  As a part of the transition to the PMO, the Blueprint is recommending a pilot activity to validate key enterprise processes necessary to capture data and work planning requirements.  The pilot will use actual projects and business community representation from multiple bureaus to exercise the Blueprint’s recommended business process improvements. The pilot will produce a cost benefit analysis to determine the viability of investing in an enterprise solution for requirements management for FY10.

The third major element of the transition plan is the establishment of DOI’s authoritative data sources and associated services. (See Recommendation 1)  The Blueprint has established and prioritized a number of enterprise assets based on their maturity, reuse potential and sphere of influence.  The first ADS transitions will be for Land Ownership and Cadastre data themes.  These transition activities will create lessons learned that will be shared with the remaining ADS candidates. The remaining ADS will be prioritized for transition by the Geospatial Blueprint Core team and coordinated with program and system owners prior to FY09 investment cycle.  Additionally, the Enterprise Geospatial Information Management (EGIM) is currently aligning their work activities to the Blueprint transition requirements.  The detailed transition plan is found in Section 7.

Figure 2-4.  DOI’s High Level Transition Plan

# Executive Summary of Findings

The following findings are high level descriptions of the issues identified in the MBT analysis and reflect the categories promulgated by Federal (FEA) and DOI (IEA) Enterprise Architectures.  They provide a brief insight into the key issues. Subsequently, these findings are used to help formulate the recommendations sections and are used to develop an integrated activity plan.  The plan is used by the business owners and project sponsors to develop a prioritized strategy to drive the business improvement process.  These activities may take the form of formal business case submission, business process re-engineering, systems integration, training, services development, data standardization,   partnerships or policy development.   For a complete discussion refer to the Findings and Recommendations in Section. 6.

Table 3-1.  Findings Executive Summary Table: Systems and Services - Optimize and Standardize

| Finding Class | Finding Type | Finding Description | Source |
| --- | --- | --- | --- |
| System Alignment | Data Lifecycle Management, Enterprise Requirements Management | Geospatial One-Stop (GOS) – Not integrated into current planning process, does not track authoritative information assets, cannot provide “best” available search methods and cannot scale and remain useable to the federated DOI geospatial community. | MBT Analysis |
| System Alignment/ Interfacing | Improvement to existing systems interfaces | FBMS, NILS and the facilities management solutions are not integrated to facilitate land and financial stewardship accountability | MBT Analysis |
| Services Alignment | Enterprise Data and Map Services | List of Approved Authoritative Data Sources are not supporting the systems and users at the DOI enterprise level | MBT Analysis |
| System Alignment | Future System | DOI Land and Resource Management (DLRM) – Added requirements for new services and integration to existing services | MBT Analysis |
| System Alignment | Geospatially Enable HR solution | Current HR information is not able to support the stakeholder demands for workforce management and planning | MBT Analysis |
| System GAP | Enterprise Requirements Management | There is no system to capture business and work planning requirements in a spatially supported fashion. – See also Investment Planning and Business Process Improvement | MBT Analysis |

Table 3-2.  Findings Executive Summary Table: Technology - Optimize and Standardize

| Finding Class | Finding Type | Finding Description | Source |
| --- | --- | --- | --- |
| Technology Standards GAP | Target Standards not in DOI Technical Reference Model (TRM) | The current DOI TRM does not contain the required geospatial metadata standards | MBT Analysis |
| Technology Specification GAP | Target Specifications are not in the TRM | The current DOI TRM does not contain the required industry standard geospatial interface specifications needed to support application abstraction | MBT Analysis |
| Technology Procurement GAP | Enterprise Licensing Agreement (ELA) | There are several key geospatial related technologies and products that should be investigated for ELA benefits – GPS, Image Processing, AutoCad | MBT Analysis |
| Technology Opportunity | Technology Augmentation | Cost competitive data base products that support Geospatial data and functionality have developed. | MBT Analysis |

Table 3-3.  Findings Executive Summary Table:  Data - Optimize and Standardize

| Finding Class | Finding Type | Finding Description | Source |
| --- | --- | --- | --- |
| Authoritative Data | Authoritative data ownership | The DOI enterprise does not have a clearly established policy or view of ownership and authority for key geospatial data assets. | MBT Analysis |
| Data Stewardship | Aligning DOI stewardship with geospatial data assets | DOI geospatial data inventory needs to feed into DOI Data Stewardship program to ensure clear alignment of business to shared data assets | MBT Analysis |
| A-16 Policy and Guidance | A-16 Interpretation of “exchange” within A-16 | Circular A-16 currently does not explicitly call for implementation of data and map services for data assets | MBT Analysis |
| Data Use Tracking | Comparative usefulness and value of Data Assets | There is no means to track frequency of data use and reuse by the business and user community or to support FGCD and A-16 reporting requirements | MBT Analysis |
| Technology Policy | Establishing Unique identifiers for spatial data across the department | There is no policy to facilitate the collection of geospatial information to ensure greater degree of exchange and reuse. | MBT Analysis |
| Data Lifecycle Management | Policy | No policy to direct new or enhanced development activities or projects to use the authoritative sources. | MBT Analysis |

Table 3-4.  Findings Executive Summary Table: Business - Optimize and Standardize

| Finding Name | Finding Type | Finding Description | Source |
| --- | --- | --- | --- |
| Policy GAP on publishing of metadata to enterprise catalog | Business Rules and Policies | Catalog requires business rule guidance to ensure it is not overpopulated with redundant or irrelevant information. | MBT Analysis |
| Enterprise need for a process to submit and track geo-data to authoritative source owners | Business Process Improvement | Data needed by the Enterprise is produced and often stored locally. Need process and identified producers to accept and manage the data assets for the enterprise. | MBT Analysis |
| Enterprise need for data integration and interoperability services | Business Process Improvement | No enterprise means to establish needed integration services via TNM or external services for DO-Wide data of interest – See Also Investment Planning. | MBT Analysis |
| Enterprise Business Model for Geospatial Product and Data Ordering | Business Process Improvement | Need for an enterprise level ordering, delivery and product understanding model that shield users from multiple sources and organizations. | MBT Analysis |
| Enterprise Requirements Management | Business Process Improvement | No standard business practices – See also Investment and Planning | MBT Analysis |
| Enterprise Work Planning | Business Process Improvement | There is no system to capture business and work planning requirements in a spatially supported fashion and expose opportunities for improvements in work force planning, cost sharing and logistics | MBT Analysis |

Table 3-5.  Findings Executive Summary Table:   Planning and Investment Strategy

| Finding Class | Finding Type | Finding Description | Source |
| --- | --- | --- | --- |
| Enterprise need for data integration and interoper-ability services | Enterprise Planning need | Lack of enterprise wide services to provide integration and interoperability capability to aggregate and serve the data assets of national interest. – See also Business process improvements | MBT Analysis |
| Enterprise Requirements Management | Enterprise planning need | There is no enterprise system or function to capture and evaluate the location of the business’s need for data and services. – See also business process improvements | MBT Analysis |
| Enterprise Work Planning | Enterprise Planning need | There is no system to capture business and work planning requirements in a spatially supported fashion and expose opportunities for improvements in work force planning, cost sharing and logistics – See also business process improvements | MBT Analysis |
| Investment and Planning | Program Management | No enterprise management support services for Geospatial Operations | MBT Analysis |
| Investment and Planning | Portfolio Management | The geospatial investments are not identifiable nor managed as an integrated set of services and data assets with performance measures to ensure optimal performance to the business. | MBT Analysis |
| Investment and Planning | Service Level Agreements | There are no standard DOI wide service level agreements and performance measures to unite the key data producers to DOI data consumers. | MBT Analysis |

Table 3-6.  Findings Executive Summary Table: Enhanced Governance

| Finding Class | Finding Type | Finding Description | Source |
| --- | --- | --- | --- |
| Governance | Management and Decision Support | The geospatial investments are not identifiable, managed or represented as an integrated set of services and data assets with performance measures to ensure optimal performance to the business. | Stakeholder Analysis and assessment of current investment management environment |

# Vision, goals and objectives of the DOI Geospatial Blueprint

The Geospatial Blueprint initially established a vision statement and number of goals and objectives for itself.

Geospatial Blueprint Vision: Through the Geospatial Modernization Blueprint, the DOI mission areas and goals of Resource Protection, Resource Use, Recreation, and Serving Communities are effectively and efficiently enabled with geospatial data, information and services.  This will

- Improve the ease, usability and reuse of location based information and services

- Creation of long term savings and business efficiencies

- Improve the effectiveness of DOI investments

The project team (See Appendix A) has collaboratively established the following objectives which provided guidance to the analysis:

- Identification and development of critical reusable enterprise geospatial services and supporting business processes to improve business effectiveness

- Identify areas for improvement for existing business process, information or IT  to support  program decision making

- Improve usefulness of existing geospatial investments and assets by:

  - Identifying opportunities to collaborate

  - Improve geospatial interoperability thru appropriate standards adoption

  - Reducing duplicative data stores and business processes

  - Align best of breed existing capabilities with existing and future requirements

  - Invest in missing needed capabilities to achieve program objectives

  - Improve quality and reliability of DOI strategic data assets

A “Service Oriented Architecture” Blueprint, like any project with broad cross cutting implications, uses these objectives to strategically focus resources and the supporting analysis.  Unlike other Blueprint efforts, there is no organizational or functional model that owns or manages “geospatial”.  It is federated in concept and highly distributed in nature.  It is a collection of data, content, standards, technology, skills, tools, services and systems that directly relate to a large percentage of DOI work functions and performance obligations. To get an accurate understanding of the existing operational landscape and issues and validate our objectives, the team conducted 68 stakeholder interviews consisting of 99 individuals representing all bureaus.  The interviews were documented and evaluated to formulate a Strengths, Weaknesses, Opportunities and Threats (SWOT) analysis.  The results can be seen in Figure 4-1

.  Figure 4-1.  Geospatial Blueprint Strength, Weakness, Opportunity (SWOT) Diagram

From the stakeholder discussions, it was apparent that Geospatial needs play a vital role within the DOI.  Producing and managing Geospatial data is a DOI obligation under OMB Circular A-16 and other legal mandates. Simultaneously, it is a necessity for efficiency of business operations and accomplishing business results. The stakeholder interviews and the SWOT analysis demonstrated the fundamental need for data and services lifecycle management, quality, availability, awareness and enterprise planning.  In summary, the interviews identified potential barriers to the implementation of the stakeholder needs including inter-organizational IT security, programmatic funding constraints, inter-program and organizational dependence, lack of awareness and communication and cultural reluctance.  This analysis was pivotal in identifying the key business issues and ensuring the recommendations are business driven.

Figure 4-2.  DOI’s Line of Sight Model

The Department of the Interior’s (DOI) Performance Reference Model (PRM) is an extension of the OMB’s FEA PRM.  The PRM is a standardized measurement framework to characterize performance in a common manner.  The DOI’s PRM contains the elements of the DOI’s Strategic Plan and a relationship to the Activity Based Costing (ABC) work activities for associated labor costs.  The MBT uses the PRM to connect the strategic goals and objectives to the business functions, labor costs, products, investments, services, technologies and data assets.  These relationships provide the required “line of sight” and identify areas of duplicate investments, business model gaps, redundant business processes or redundant data assets, as seen in Figure 4-2.  The Geospatial Blueprint’s analysis of the PRM has revealed no effective means to measure the performance contribution of the DOI’s geospatial investment in data, skills, services and technology.  DOI spent an estimated $270M in FY05, on geospatial data, skills, services and hardware. See Figure 4-3.   It is estimated that over 300 of the functions performed by the DOI currently use or could use geospatial assets for efficiency and effectiveness in support of their mission.  Numerous programs use geospatial measures (acres, linear miles, etc.) to assess their accomplishments.  Fifty percent of DOI’s End Outcome and 68% of its Intermediate Outcomes use a spatial measure or require a spatial process to help accomplish the goal. This strongly suggests the enterprise necessity and value of geospatial capabilities from a business planning and performance perspective, yet there is no collective or integrated view of how the DOI’s geospatial investments, are contributing to DOI’s business performance.  There is currently no standard cost or use measures that would enable the DOI to move from its current limited cost understanding to recognizing the value contribution to the business. Without measures and the means to assess value to the business, it will be hard to determine the overall effectiveness of the geospatial investment dollar and answer questions like:

- Is DOI investing in the most useful data asset?

- How much does a spatial implementation benefit a business process?

- Is it investing in its most highly reusable service?

- What should its next investment be?

Figure 4-3.  DOI’s Geospatial Investments by service area over 3 years (Source: 2006 OMB Geospatial Data Call, data provided by EGIM)

# The Value and Role of Geospatial Information and Services in DOI’s Business

The value and role of geospatial information and services for DOI business has been generally described above but had not been analyzed at the DOI enterprise level prior to this Blueprint. One has to consider the current model and the target model to understand the complexities and transformation required to attain a DOI Geospatial SOA. The DOI’s current geospatial information and services can be described in two fundamental business models:

- Model  1: Digital data acquisition, collection, processing, and publishing to support National Mapping objectives.  Data is used by numerous business areas for basic geographic understanding, visualization, mapping and feature identification.

- Model  2:  Digital data collection and processing for DOI planning, science, mapping, visualization, information modeling and analytical business need to support core program or mission areas and their partners.  The information is germane to supporting analysis for complex decision support or discrete system transactions e.g. effects of land treatments, assessment of irrigation effectiveness, scientific studies, facilities planning, recreation utilization e etc…This model is highly distributed and is typically found in the form of GIS projects. These projects result in local and tactical solutions that are challenging for the business reuse across the enterprise.

Model 1 maintains a large number of OMB Circular A-16 based cross cutting mapping programs, e.g.  Wetlands, Geologic Mapping, Landsat, Geographic Coordinate Database (GCDB), Geographic Names and National Elevation Program, that have critical “national mapping” responsibilities for ensuring geographic completeness, currency and accuracy of the nation’s geospatial content.  These programs’ mapping outputs are critical cross-cutting information assets that are consumed by citizenry, industry, Federal agencies and the DOI mission areas.  Their goals are national in scope.  Their standardized data provides the basis for exchange or delivery of geospatial features and attributes.  These existing programs can be characterized as geospatial information production systems and are represented in the first five blocks of the “As-Is” value chain in Figure 5-1.

Figure 5-1.  DOI’s Geospatial As-Is Value Chain

Figure 5-2.  DOI’s Cost distribution for Terrestrial Elevation Data

Currently, these mapping programs collect the data, integrate, catalog, generate map products and provide some level of data servicing through a variety of formats and exchange mechanisms. These programs have established effective histories when there is a strong programmatic alignment and clear ownership of the geospatial data assets.  The greater the ownership alignment, the higher correlation to the characteristics of an authoritative data source (Accuracy, Completeness, Consistency, Precision, Timeliness, Uniqueness, and Validity).  For example, the National Digital Elevation Program (NDEP) has a clearly defined a role within the nation and the DOI.  All bureaus, less MMS who does offshore work, have indicated they use these data assets and services provided via the USGS. Over 99% of the DOI’s known and reported elevation model costs, identified in the 2006 OMB Data Call, have been borne or coordinated through this program. It is clearly an enterprise data asset and service provider. Similarly, the National Wetlands Inventory (NWI) has demonstrated a clear sense of authority, ownership and organizational alignment to a critical national mapping asset. The efficiencies and benefits that coordinated data collection, production and management provide to the DOI community are very valuable. Geospatial acquisition, processing, cataloging and integration typically consume 60-80% (Earth Observation Monthly) of the costs to create usable Geospatial information.  This strongly suggests production economies of scale can be achieved when aligning geospatial thematic data to sustainable organizational ownership and supporting production capabilities. Cost distribution for Terrestrial Elevation and Wetlands Mapping data can be found at Figure 5-2 and Figure 5-3 respectively.

Figure 5-3.  DOI’s Cost distribution for Wetlands Mapping Data

Figure 5-4.  DOI’s Cost distribution for Earth Cover Data

Conversely, when there is no clear sense of organizational ownership and established supporting business and data practices, the ability to coordinate production and optimize demand requirements, establish accurate inventories or optimize production are severely compromised.  The DOI’s geospatial business communities proactively seek fulfillment of their business requirements.  They create valuable data in many different formats, with differing levels of accuracy and multiple data standards. They do what it takes to keep their business going. This manifests itself exemplified in, Figure 5-4. The numerous land and resource management agencies produce valuable earth cover information.  This information is of use to many bureaus and programs.  It is often shared but just as frequently it is stored locally.  The information has potential to provide a future baseline for starting a project, contribute to a basin or ecosystem study or land planning activity.  Currently to make it useful it would have to be duplicated, format converted, transformed and have attribute manipulation performed assuming it was cataloged and made available. This puts an undue burden on the subject matter experts and the geospatial community to perform these rote tasks and maintain a complete working knowledge of the type and quality of DOI’s data assets. The Earth Cover example suggests an opportunity to improve basic data lifecycle management practices, as identified in the Stakeholder interviews, to improve the cataloging, discovery, and availability of this information for greater  reuse within DOI and externally.   The Target Geospatial architecture with business process improvements and Authoritative Data Source designations will mitigate data redundancy while improving quality and availability through standardized data and access methods

The second critical dimension of DOI’s geospatial architecture, or Model 2,  focuses on the application of the cross cutting information from its production systems to support key mission areas like Science, Land and Resource Management, Recreation, Facilities, Wildland Fire Management etc… These DOI program areas are major consumers of these cross cutting data and service assets which are necessary but not sufficient to fully support these DOI’s business objectives.  These business areas create additional value-added business information from land use planning and analysis methods, resource assessments, resource inventory and monitoring techniques, or with facilities and engineering activities.  This is represented in the As-Is value chain by the block on the right (Figure 5-1).  It is only when this value-added geospatial information is combined with the cross cutting geospatial production assets, that the DOI land, resources, science and financial stewardship objectives and obligations are typically met, as shown in Figure 5-5.

In the target state, there are fundamental changes to the value chain.  The services based business model and supporting SOA provide the flexibility to reconstruct the value chain to create reusable enterprise services.  The reconfiguration of the value chain enables the following enterprise target services to be introduced:

- cross programs – cross organizational requirements planning,

- improvements to metadata cataloging,

- designation of authoritative data source,

- integrated production system program planning,

- spatially driven work and project planning,

- decoupled standardized data, map and exchange services, - allows for business system and users to clearly target data interface needs,

- decoupled product generation, archiving, delivery and data ordering allows for the development of enterprise services for all critical data production systems -

- reduction in complexity of  data standardization efforts

Figure 5-5.  DOI’s Geospatial Target Value Chain

As an example, the SOA approach will allow the DOI to develop a Product Generation Service (data extraction, formatting, transform, compress, and deliver) that can be utilized by multiple DOI production systems to perform functions that are currently being built and deployed within the respective systems.  To date, all systems operate on the principle that they must deliver its end its product or information directly to the end customer.  As a consequence, each system has developed some degree of extractions, formatting and electronic delivery.  This means functionality is being duplicated, with its associated costs.  It also introduces customer interaction complexities and system extensibility issues with the constraining unit the system.  DOI has innumerable internal and external consumers who need flexible access to its enterprise geospatial assets for standardized data exchange. Their jobs are not limited to the information of one system but need to have access to many production systems through direct interaction or through data exchange. As mentioned earlier, there is substantial cost in handling and managing geospatial information that this type of service addresses. The build out of services like this can be incremental, focused on high use data types and evolve based on business demand.  Figure 5-6 shows the new services on the target value chain.

Figure 5-6.  DOI’s Geospatial Target Value Chain with Services Overlay

Note the position of Product Generation Delivery service in Figure 5-6.  It is now situated to be made available to the series of data producing systems or ADS.  A finer look at the nature of the Product Generation- Delivery service shows that it is a series of more detailed services. Many of these detailed services are currently available in DOI’s existing library of functionality.  The need is to organize them in a concerted enterprise fashion.

Figure 5-7.  Example: Product Generation/Delivery Service

DOI has a very complex set of geospatial stakeholders.  The internal geospatial user community covers all organizations at varying levels of maturity and sophistication.  From an analysis of the DOI’s Business Reference Model, the DOI organizations that rely and use geospatial information and service assets to fulfill their mission are:

- Department of Interior (DOI)

- Bureau of Land Management (BLM)

- Bureau of Reclamation  (BOR)

- Fish and Wildlife Service (FWS)

- National Park Service (NPS)

- U.S. Geological Survey  (USGS)

- Bureau of Indian Affairs (BIA)

- Minerals Management Service (MMS)

- Office of Surface Mining (OSM)

- Office of Trust Accounting (OTA)

- Office of Special Trustee (OST)

- Office of Historical Trust Accounting (OHTA)

- National Business Center (NBC)

- National Interagency Fire Center (NIFC)

- Office of the Secretary (OS)

Not only does geospatial reach across the DOI organization, but geospatial information and services are pervasive in numerous programs and existing modernization efforts. The recommended geospatial services have been mapped to over 300 DOI business functions.  Add on top of that its external stakeholder community:

- A-16 and Federal Agencies – See Appendix C

- State and Local Governments

- Educational/Academic  Institutions

- Commercial Geospatial Industry including - Value-Added resellers, analytical firms, engineering etc….

- Citizenry

- Private Industry with interests on federal lands

- Environmental Organizations

- Non-profit organizations

Understanding the DOI stakeholder or business requirements for geospatial data and services is critical and complex but establishes the basis for increased return on investment and reuse of these enterprise assets.  System-centric or organizationally centric thinking and planning will only curtail enterprise level adoption.  Stakeholder requirements and coordinated planning are critical to success.  The number of external stakeholders of DOI’s geospatial assets is exceedingly large. A services model provides an excellent opportunity to satisfy stakeholders with common solutions.  The following list describes the general categories of external stakeholders.  The generalized stakeholder model for information and services has been modeled in Figure 5-8.

While the exchange model does not detail every institution, it is quite clear DOI has a significant role in providing geospatial services to governments and institutions as well as the citizenry.  Conversely, DOI requires large collaborative exchanges of information and knowledge from state and local governments, commercial interests and other federal agencies to complete its mission.  The number and complexity of these relationships or obligations imposes technical and administrative overhead costs when they are managed at multiple points within the organization.

Figure 5-8.  DOI’s Geospatial Stakeholder Exchange Model

The Geospatial Blueprint data analysis estimates 75% of DOI’s geospatial data assets and its data requirements are associated to a Circular A-16 classification.   Twenty-five percent of DOI’s spatial data needs are obtained from external data providers. A-16 obligates agency stewards to manage the asset and to exchange data with others as needed.  This, combined with its dependency on external A-16 stewards, creates a very complex management challenge.  Internally, these assets are used across multiple DOI bureaus and programs as uncovered in the data analysis.  DOI has an estimated 1200 local sites producing or consuming geospatial data that is under the influence of A-16.  In Figure 5-8, we can see this large bi-directional flow of information. It introduces a complex services management challenge, information exchange model and barriers to access and use of authoritative and current information.

The recommended SOA and Authoritative Data Source models for DOI enterprise’s information provide the solutions to mitigate the risks of using or exchanging, incomplete, incorrect or outdated information and their affects on decision support processes.

# Key Geospatial LOB Findings and Recommendations

## Finding 1: Existing data and services have potential for serving the DOI enterprise – Currently 1200 DOI locations locally produce/store geospatial data with potential for DOI reuse

### Recommendation 1: Optimize and Standardize Geospatial Data and Services

DOI has an enormous appetite for geospatial data. DOI maintains one of the largest federal metadata catalogues found on Geodata.gov (Geospatial One – Stop or GOS) albeit incomplete and underutilized by DOI stakeholders.  Additionally, it is a major player in the challenge to operationalize the national goals and objectives of Circular A-16. ( http://www.whitehouse.gov/omb/circulars/a016/a016_rev.html).  DOI’s roles and responsibilities for A-16 were used as a framework to organize its spatial data architecture. Appendix D details the content, organizational alignment and numbers of data themes that DOI is responsible for.  In addition to A-16, there are other key data assets required to improve business efficiency by the DOI such as land policy decisions expressed as geospatial data or products. This additional data and the A-16 requirements together are referred to as data of “DOI wide interest” and provide the scoping for the recommendations.

The current DOI mode of managing its geospatial data assets are diagrammed in Figure 6-1.  Currently, data of DOI wide interest, is being collected, produced and used and sporadically cataloged.  The current data management model is not designed to maximize data reuse, implement standards, support the ADS strategy or tap the efficiency of enterprise services.

Figure 6-1.  As-Is Geospatial Operational Data Model

There is little systematic business process connection between the local producers and any enterprise data management.  This is a by product of the geographically and programmatically distributed organization.  DOI’s distributed nature is simultaneously a barrier and an asset.  In geospatial data collection and processing, the local knowledge is invaluable to creating useful and accurate content by using ground truth.  This needs to be exploited and managed so that the enterprise can have access to this validated local knowledge base, data and metadata.

To help simplify this issue and retain the organization’s local knowledge and value, the target state model recommends:

- Establishing Authoritative Data Sources

- Creating enterprise services for  standardized electronic data exchanges, direct secure access for consumers (users, systems or applications) via standard web-based map services to Authoritative Data Sources

- Implementing improved data and metadata management processes, services and policies for assets of DOI wide interest.

This model seen in Figure 6-2 will mitigate cumbersome file transfers and exchanges from local non-authoritative sites, operational costs and data quality risks by aligning local producers to appropriate ADS. This model will improve overall data quality, timeliness, accuracy, stewardship and reliability while increasing reuse.  Most importantly, it also provides the needed data life-cycle management framework required to implement acquisition efficiencies, data standards, data exchange standards and enterprise services.  This data driven strategy is a necessary launching point for the development of a practical enterprise geospatial map and data services architecture that serves multiple DOI programs and satisfies the intent and goals of A-16.

Figure 6-2.  To-Be Geospatial Operational Model - ADS and Target Business Processes

### Details of Recommendation 1.

#### Establish Authoritative Data Sources (ADS) and Services

The Geospatial Blueprint analysis, using Subject Matter Experts (SME) from the bureaus, inventoried approximately 400 data assets used by the DOI to support its business.   The data analysis has indicated that there is a high degree of cross organizational need for the same information.  Not all of these data assets are under the control of a “formal” system, database, repository or “known” data management plan.   Geospatial Stakeholders identified the need to be able to access the most reliable and trustworthy sources of geospatial information to prevent recreating it or using out-dated information.  To date, within DOI there are varying degrees of “trustworthiness” in the multitude of web sites, catalogs, systems or desktops that store geospatial data.

The Geospatial Blueprint recommends establishing “Authoritative Data Sources” (ADS) and services for assets of DOI wide Interest. Using the existing data inventory analysis and architectural information, the Blueprint has identified the best available candidate “ADS” to own and manage the assets. See Appendix B-2.   These “candidates” have been assessed using the following criteria:

- How valuable is it to the DOI business?

- Do we have the authority to affect change?

- How well did it score against the qualitative ADS criteria?

The recommended ADS should be validated and approved by the Data Advisory Council (DAC), Geospatial Core Team, affected program sponsors and the business and data stewardship.  Once approved, the responsibilities of operating the ADS and the associated services will affect the responsible or owning organizations.  When an organization or system or repository is assigned as the ADS, it is being assigned the responsibility to be a key enterprise service provider for the DOI and external consumers.  To successfully transition to an enterprise ADS and service provider, each provider needs to commit to perform the following responsibilities:

- Participate actively in DOI Business and Data Stewardship efforts

- Adopt the target DOI data and map service technology specifications (Appendix D) and the DOI TRM

- Provide a funding strategy to ensure a  sustainable service model for its consumers using IT investment or programmatic funding means

- Establish Service Level Agreements (SLA)  with  local data producers

- Establish SLAs with internal and external consumers

- Register geospatial services in GOS, Core.gov and future DOI service registries

- Provide Out Reporting on Service Level performance and customer satisfaction

- Adopt and implement DOI approved data standards as agreed to

- Engineer enterprise exchange, data and map services to target standards ,

- Provide lifecycle and system resources to support the processing demands of the consumers

- Ensure the security and configuration control of the published data and services

- Participate actively in the development and management of the DOI Geospatial Portfolio

- Participate actively in the requirements management processes for DOI enterprise planning and geospatial portfolio management addressing DOI and consumer needs

- Participate actively  in the DOI Governance Processes to improve overall geospatial asset performance

- Provide effective outreach and communications to the consumers

- Active participation in Federal Geospatial Line of Business if data and services are deemed of national interest.

#### Establish Data Lifecycle Management and Services Practices - Submit Authoritative Data

Establish standard business processes and enterprise services for lifecycle management of geospatial data of DOI wide interest.   This process will coordinate the submissions of the locally produced data and metadata to its authoritative source destination.  This process is critical to support the incremental build out of enterprise data assets for reuse.   Additionally, it provides the foundation for the development and implementation of standardized services and exchange processes by providing a single point of data management.  Figure 6-2 is a conceptual view of the resolution of this problem.  The Blueprint recommends modifying the standard metadata and cataloging mechanism Geospatial One Stop (GOS) system model to allow for the submissions and tracking of locally produced geospatial data, metadata and status to the Authoritative Data Source. This will provide the capability to track data assets of DOI wide interest that are produced in a federated model.  The GOS model upgrade needs to manage the contributing producers based on contributing geographic areas of responsibility.

It is recommended that GOS be upgraded to provide for a query and metadata capability that will allow ADSs to be identified and accessed through query criteria.  Currently GOS users have a difficult time sorting though the comparative value of the metadata found from a query.  GOS should also develop a best available source data search service to present the information to the user prioritized based on most recent, alignment to accuracy requirements, authoritativeness and availability.  These services are listed and described in Appendix B-13 the supporting business process is described in Appendix B-10 and put in context of the target services model in Appendix B-11.

#### Establish DOI Web Presence for Geospatial Products, Services and Information

Today, the DOI does not have a user friendly means to portray its geospatial products and inventory for collaborators, DOI workers, citizens or industry.  DOI products are used in many projects and lines of business both within the federal government and private industry. Currently, people must have some level of familiarity with the DOI organizational model, program model or geospatial product line to navigate the system.  GOS is a catalog of geospatial data but does not currently distinguish between data and products nor is it oriented to facilitating ordering or product delivery.

However, with the correct catalog and meta-data population approach, and the migration towards an authoritative source model, an enterprise Product Ordering/Delivery service for DOI’s valuable geospatial products could be enabled to support internal and external business operations improvement.  The authoritative data source recommendations target state, will address many of the geospatial product and information requests from internal and external customers, reduce the number of local and regional data stores by becoming the core inventory of available assets. Local producers will become a consumer as well of the newly created enterprise assets. Their supporting data and map services will provide the reusable interfaces for ordering and delivery services.  What is needed is an enterprise product ordering, configuring and delivery service that will be available to all authoritative repositories of data and or products.  The business process is defined at the high level in Appendix B-9 and is shown from a system and services architecture perspective in Appendix B-11.

Figure 6-3.  As-Is multiple points of entry to

DOI Geospatial Products and Services

The legacy trend to date has been to embed these processes into the system or application architecture as found in Seamless, NILs, and the National Wetlands Inventory (NWI).  The Wildland Fire community has developed a geospatial data ordering tool specific to their business needs.  Spatial data ordering is not unique to a program area as much as it is function of the nature of what is to be ordered.  Segmented product discovery and ordering will only continue to create a data and product awareness issue on the front end for the user community and complicate end users and business metric tracking. The value chain portrayed in Figure 5-5 articulates the migration of this capability (Product Ordering, Product Generation and Delivery to an enterprise service so that is can solve the customer inquiry challenge and take advantage of the ADS establishment and supporting services.  With the advent of this type of coordinated front end access and understanding, the DOI can improve its understanding of its enterprise web-geospatial activity by coordinating the tracking of requests for types, location of products, A-16 data exchanges, track user experiences, improve reporting, simplify cost tracking, and establish performance baseline and assess metrics.  This front end capability also allows for the introduction of customer intelligence, requirements tracking.  New customer service tools and capabilities for improved services, new product notifications, new data collections and product push become available. Currently, there is no single point of entry to access DOI’s geospatial products Figure 6-3-  As the ADS roll toward enterprise services, and become available they should be integrated into the service.  As an interim measure, the DOI can create a single point of discovery that would cross all bureaus to provide a simplified access to existing online products and information.  The transition plan calls for the creation of a standard product and service framework that is organizationally independent.  By establishing a topical point of entry into the DOI Extranet, existing data and product sites can be coordinated into a logical access model for the citizens and end users.  This will facilitate discovery of products and services.  The effort will produce valuable lessons for the target state Product Ordering/Delivery Model. .

#### Establish Enterprise Data Lifecycle Management Policy

To facilitate the development and maturation of the DOI‘s enterprise authoritative data source solutions, the Blueprint recommends establishing the following policy to fulfill the following requirements and objectives::

- Assets of  DOI wide Interest should be collected in accordance with the standards and requirements of the DOI approved authoritative sources and their user-basaed requirements,

- Establish policy for future investments or upgrades to existing systems/investments that own and manage A-16 data or other geographic data deemed to be of “National or DOI-Wide” Interest will need to publish their data as a map service

- Provide policy guidance for publication to the GOS catalog – need to preclude redundant catalog information and efforts and ensure quality of catalog information.  Recommend that only value-added information be added to the catalog..

- Ensure DOI Program areas collect business information (digitally and geospatially enabled) to ensure the future reuse and Return on Investment (ROI) for the data’s asset.  Policy should stipulate the use of universal identifiers to create the longer term flexibility to associate the geospatial feature data to multiple attribute or database repositories.

- Ensure the development of performance measurements, monitoring and reporting to ensure compliance with the establishment and use of enterprise data and service assets. Ensure data and services are integrated into Investment Review Board governance processes for new systems acquisitions or development.

The Blueprint recommends realigning the resources of the existing EGIM Exhibit 300 to support the development and implementation of the ADS activities, policy development and data lifecycle improvements. The EGIM financial resources and subject matter expertise will be invaluable to coordinating authoritative data, stewardship and policy related issues throughout their bureaus.

#### Geo-Enable DOI Business Implement Business System Interface Enhancements/Services to improve Business Intelligence and Understanding

With the investigation into establishing an authoritative home for critical DOI data assets, significant opportunities for critical system interface improvements emerged. (See Figure 6-4)  One of the fundamental missions of the DOI, is the stewardship of land and resource assets.  The goals and objectives of DOI stewardship can be enhanced through enterprise geospatial information and services.  Stewardship responsibility requires the DOI to be able to answer some fundamental questions that can be greatly enhanced with geospatial techniques..   DOI mission area performance and administration need to understand:

What resources have been invested in a parcel of managed land over time?

What do I need to be aware of while I am planning? What are the baseline conditions, current management criteria external factors, future trends or expected outcomes?

Figure 6-4.  To-Be Critical System Improvements

What restorative projects or treatments have been conducted?  What stewardship responsibilities do we have on non-federal lands?

How do these activities affect the land management measures and objectives?

What is or has been the associated costs of performing land protection, or maintaining multiple use?  .

What else is planned for the future?

Effective stewardship entails extensive planning based on the results of land assessments and evaluations.  It requires the insight into the past actions and projects, as well as current and projected uses of the land.  It requires an understanding of the available land and resource information, available scientific knowledge, facilities assets status, financial data and policy.  The current operational model requires that this demanding and complex set of information assets be brought together through data calls and multiple system data entry and complex reporting.  The inability to integrate this geospatial and other information for the broader community of DOI users compromises many downstream business practices including planning, engineering, facilities and financial management, disaster management, assessments and evaluations. Without this integration, it demands that the extended user community become the information integrator.  The underlying data integrity objective of these key systems needs to be implemented and managed at the enterprise level to support the numerous business practices, the target SOA model and enterprise data reuse.  Without a systematic means to accurately build and manage these relationships, there will be continued business process inefficiencies.  The data from all the systems have a high reuse potential and greater usability when spatially enabled.  NILS and Single Instance Maximo have already been designated as the ADS with the rationale to improve stewardship accountability and reporting accuracy.  The land and resource communities with these key relationships established would have a spatially enabled finance system supported by the ADS for land ownership and facilities assets enabling them to improve their planning and operational activities.  With these new interfaces, approved ADS’s with data and map services enabled, the target state would be positioned to provide a critical set of services to enhance the efficiencies of the many current and future land management business processes, systems and application for the land and resource communities.

These interfaces are currently part of three enterprise level investments (NILS, FBMS, Facilities (Maximo)) in varying stages of development which should be influenced to achieve the following goals:

Improve financial-facilities business processes, data quality and project tracking by establishing interface to ADS for facilities

Improve resource protection, use and land stewardship financial reporting by establishing interface to ADS for land ownership and cadastre (land id?)

Spatially enable financial reporting and accountability for quality assurance and data integrity purposes

Reduce operational costs of data management and improve enterprise business intelligence

Extend the usability and access to the, land and resource, recreation, Wildland fire land management communities etc…

These three investments, when interfaced through spatially enabled data and map services will comprise the foundation for the location based land stewardship capability to satisfy more efficiently the DOI’s Financial Preparation Guidance requirements.  Additionally, with a financial reporting requirement for all facilities to be visited every 5 years, the geospatial Blueprint recommends creating a complete spatially enabled facilities inventory by creating a facilities data collection plan over the next five years using the 5 year inspection requirement as the driver. Spatially enabled facilities information has a high reuse value. BIA, BOR, NPS and BLM are already pursuing this creation of spatial facilities assets.  This type of activity will need to be coordinated at the enterprise level for the support the success of a single instance of Maximo.

A cross project team representing these 3 major investments, their business representation, geospatial expertise, and the land and resources community should be established to detail a reengineered cross organizational business processes for spatially enabled facilities asset planning and financial stewardship, and solution level and data requirements for these interfaces. The facilities organization should take the leadership role. The team should document the requirements, generate costs estimates and benefits and integrate the necessary activities into the existing development plans.  The team should develop a shared funding strategy to support the interface and enterprise services development. Once approved the plans should made interoperable on the DOI enterprise MS project server to facilitate the coordination of the projects.  The team should coordinate the development of the facilities data collection strategy by in support of the target single instance Maximo implementation and the long term reuse by the extended DOI community.

#### Adopt and Implement Technology and Standards

The Geospatial Blueprint analysis has reviewed the geospatial technology base for the DOI.  Currently, the ESRI suite of products is the “preferred” product standard within the DOI TRM and it is managed under an Enterprise License Agreement (ELA).   There are a number of other geospatially related technologies that warrant enterprise licensing evaluation to achieve potential economies of scale simplification of administration.  The existing baseline includes products within these technologies areas:

- Global Positioning Systems (GPS) – (Trimble, Garmin, Magellan)

- Image Processing Software (ERDAS)

- Computer Aided Design (AutoCad)

Additionally, there are emerging open source geospatially enable database products and technologies with proven implementation track records in industry. The products are rapidly adopting the interoperability specifications recommended in Appendix D.  The Blueprint recommends the Chief Technology Officers Council investigate the validity of adopting open source technologies (PostgreSQL, MySQL) to act as database engines for small and medium sized GIS and Web applications as a lower cost alternative existing licensed products.  The Geospatial Program Management Office (PMO) should investigate the cost benefits of ELA for the products listed above and establish and manage if financial beneficial to the DOI. (See Recommendation 2)

The Federal Geospatial Enterprise Architecture (GEA) Profile, sponsored by the Federal CIO Council, has endorsed a list of standards and specifications necessary to achieve the data and services interoperability objectives of the DOI’s Geospatial Services Architecture. This list includes the existing Federal Geographic Data Committee data standards, International Standards Organization (ISO) data standards and Open GIS Consortium (OGC) specifications.  The DOI Geospatial Blueprint recommends the adoption of these items to the DOI TRM.  The items are identified in Appendix D.  Future development of applications and systems shall require the adoption and implementation of the data, exchange and interface standards and specifications.  This information has been submitted to the CTOC for evaluation.

DOI should develop a training class for developers to ensure the consistent adoption of OGC interoperability standards for Geo-based application development. This responsibility should be assigned to the EGIM project to integrate with their existing training task and be coordinated with the CTOC.

#### Align Target DOI Land and Resource Management (DLRM)

The DOI’s targeted solution for Land Resource Management is the DLRM as designated within the Trust Blueprint.  The Geospatial Blueprint recommends that the DLRM adopt the enterprise geospatial services and authoritative data sources and services as delineated in Appendix B-2, 10,11,12,13 when the funding for the investment becomes available.

Finding 2:  There are no spatially supported enterprise planning processes to identify and optimize common DOI business requirements

### Recommendation 2: Establish a Geospatial Planning & Investment Strategy to manage enterprise business requirements to improve the use of data and services resources

The DOI does not currently use an enterprise requirements planning process that systematically takes advantage of spatial information. Requirements planning is a process where the business programs while establishing their work activities (projects) and budgets,  identify the types of geospatial information, (time sensitivity, accuracy, type of data), skills, services and time frames that they will need to accomplish their tasks.  Currently, multiple bureaus and programs are often unaware of the potential to identify opportunities for shared data acquisition, skills, and other forms of resource use or cost sharing. That is not to say requirements planning is an absentee process.  The Blueprint analysis has identified a number of “local” activities that are attempting to execute similar planning ideas albeit at program or bureau levels.  The spatial enablement of the BASIS system within the USGS and the Wetlands Treatment program within USFWS are corroborating evidence of the potential value of the requirements planning strategy.  Similarly, a number of the mapping oriented programs plan and schedule their collection and production models with requirements principles at the core of their effort.   Programs, individuals and localized groups collaborate to mitigate redundancies and identify opportunities. There is evidence of best practices. The challenge remains:  Does the geospatial consumer or the business planner know enough of what the DOI intends to do and do they know it in a timely enough fashion to affect an improvement to the bottom line?   It is very important to note that the geospatially enabled requirements definition process is an augmentation service to current planning models that are generically represented in the business process models in Appendix B-3-B-8.

The value of geospatially enabling these key business process steps is to visualize and analyzed DOI’s planned activities by location and type of work.  With this locational insight and the understanding of the type of product to be created and the work to be performed, DOI will be able to ask the following types of questions:

- Overlapping work areas – Is there an opportunity to use human resources more effectively?

- Similar functions being performed - Is the nature of the work such that we have the same information and data requirements?

- Planned work areas - Is anyone planning on collecting data in my area? Who do I contact?

- Can I compare my business requirements to established production and collection plans from the mapping programs i.e. Geology, Imagery, Elevation, Wetlands etc…

- Work Status – how far along is the project?

- Who are the end users my product or services? Will we have interoperability issues? Can we predict legal issues or policy conflicts?

- Performance Status – what has been achieved in context of intermediate goals and measures?

- Can we facilitate out-reporting for compliance and oversight requests?

- Communication – How can I improve my collaboration with internal and external partners?

- How can I record the history of the work being performed for future use and analysis?

Figure 6-5.  To-Be Geospatial Operational Model – Authoritative Data Sources, Services and Enterprise Requirements Management

The Blueprint analysis reviewed the Business Reference Model (BRM) planning processes, for dependencies on geospatial information, services and skills.  It has also collaborated with the NEPA Planning Blueprint reviewing their process models while evaluating numerous As-Is business scenarios and processes provided by the geospatial SMEs.  It is recognized, there are a variety of planning processes occurring at multiple levels of the DOI.  The current high level business planning process has been generalized in Appendix B-5, 6.

Figure 6-5 is an extension of the existing Target Geospatial Operational Model but now includes the requirements planning processes.  In addition to establishing the critical relationship of local producer to the ADS and ADS to consumer, the model now includes establishing requirements for the local producer, the ADS itself and the business user community.  For example, once the business user community has defined their projects and locations with detailed information and service needs, new business processes to consolidate and optimize these requirements are invoked.  It is with these two new processes that business planners can identify more efficient means to execute projects by identifying cost share and reuse opportunities.  It is critical these processes be invoked during budget formulation process to identify cost savings opportunities.  These target processes are modeled in Appendix B-7 and 8, and shown as services in Appendix -B

### Details of Recommendation 2:

6.2.2.1 Execute a geospatially enabled requirement and work planning Pilot:

The Geospatial Blueprint recommends executing a business-driven spatially enabled requirement and work planning Pilot project during the first phase of the transition plan. Currently, the Blueprint has initiated discussion and plans to work with the NEPA business process, an inventory and monitoring group from BLM and/or NPS and BLM HR Human Capital Management (HCM) activity.  Once approved by the Geo Core Team, the pilot effort will be based on the following criteria:

- Use overlapping existing planning  projects and spatially define the work areas for the types of activities and products to be produced

- Project shall identify the types of data, services and human resources required to perform the tasks

- Project shall identify the supporting performance goals of the project – For spatially measured goals plan to incrementally to update the project results based on the measures for project tracking and performance reporting.

- Project will require the use of business modeling or decision support tools to test the relationship of the authoritative geospatial data sources to model use.

- Project shall interface with the production planning for the respective ADS production system via the recommended geospatial PMO (see 6.2.4) to identify future collection efforts

- Project shall interface with existing knowledge and content management systems to collect existing information to support their project.

- Project shall require the use of multiple scales (landscape view, detailed view), positional accuracy, image resolution and time (Best available, historical) dimension geospatial information.

- Project shall require the need for policy data and as many A-16 assets as possible,

- Project shall use recommended candidate Authoritative Data Sources and supporting services as much as possible

- Project shall require the use of several DOI standard products or deliverables.  The products shall have the information and services requirements established. Examples of standards products for output would be a Land Use Plan, or analytical products like vegetative health assessments, decision support products.  Input or supporting standard products may be DOQQ, DRG, and Quadrangle, PLSS, National Wetlands data, maps etc…

- Project shall cross DOI organizational boundaries and involve multiple bureaus and at least one external collaborator

- Project shall be required to deliver resulting geospatial data and information to an external collaborator or participant

- Project shall update the GOS catalogs with meta-data describing their contributions.

- Project shall exercise the following targeted gap business processes:

  - Geospatial Product Ordering and Discovery

  - Requirements Optimization and Consolidation

  - Submit Authoritative Data

  - Geospatially enabled Work Activity Planning

The high level models for these business processes can be found in Appendix B-6, 7.

The Pilot project objectives are to establish the:

- Feasibility of performing geo-enabled enterprise requirements and work planning,

- Feasibility of using spatially defined work to automate project oriented workflow processes for non-automated standard products and activities,

- The costs and potential value for a FY2010 business case.

The pilot results will establish the potential costs savings information for:

- Geospatial data acquisition efficiencies,

- Data exchange cost effectiveness,

- Business planning efficiencies,

- Information collection efficiencies,

- Service model efficiencies,

- Workforce and logistical efficiencies of investing in a enterprise capability to support the planning process.

The Pilot activity shall produce a series of prioritized investment and re-engineering recommendations for the geospatial management team to review. If the recommendations are approved they will constitute the basis of FY09/10 investment strategies.

In parallel to the pilot activities, as matter of best practices, the target PMO office described below should investigate the existing requirements planning capabilities of the National Geospatial Agency (NGA) for potential reuse and lessons learned.  Any lessons learned should be shared with the pilot activity.

#### Create a geospatial Program Management Office (PMO)

The Blueprint recommends creating and funding a Project management Office to bring efficiencies to coordinating Service Level Agreements (SLAs) between ADS producers and consumers, manage enterprise data contracts or obligations for acquisition, manage enterprise data exchange agreements, support the consolidation and optimization of DOI enterprise business requirements. manage Enterprise License Agreements (ELA).

Historically, the costs of DOI’s Geospatial services and products have been hidden from true understanding at the enterprise level.  With the exceptions of key programs, which have been designed to provide explicit geospatial product or services (maps, survey points etc…), the costs and efficiency improvements or benefits to the business have not been quantitatively established.  Intuitively, geospatial tools, technology, information and skills are necessary and beneficial to resource and land management bureaus like NPS, BLM, USFWS, BIA and BOR.  Without a clearly established value proposition, the DOI’s investments and the community of skills and assets are not understood.

Geospatial services and information (assets) must be able to establish a value contribution to the DOI’s business outcomes in order to achieve economies of scale.  The geospatial architecture of services and information assets success should be measured by increasing the effectiveness of the existing business processes in support of the DOI business objectives.

The PMO shall support cross organizational business units need acquire internal or contract services for enterprise data standardization and interoperability efforts.  They will manage enterprise agreements for data exchanges with commercial or government providers when dealing with information and services of “DOI-Wide” interest.

Examples of types of enterprise services and data sources are:

- Nature Conservancy Species Data  - used by many organizations

- State Historic Preservation Office – Cultural Resource Data (SHPO) – Used in all land management bureaus with no standard service access methods

- Weather Services – External data service used by multiple bureaus

- Streets Data and Geo-coding and Geo Routing Services. (Streets Data Bases – currently used by multiple bureaus- DOI will require a baseline set of data to integrate federally owned assets

- Externally produced A-16 data required by the DOI to perform its functions like floodplains

- A-16 data produced by DOI and need to be supplied to external agencies through exchange agreements or service models like the National Cadastre.

#### Create a geospatial Portfolio of Enterprise Data and Services Assets

The Geospatial Blueprint recommends that the DOI develop and manage a cross-cutting Federated Geospatial Data and Services Portfolio.  The elements of the geospatial services portfolio should have the following characteristics:

- High degree of information and service reuse to multiple business functional areas, (see Create a geospatial Portfolio of Enterprise Data and Services Assets

- Be an approved “Target” Authoritative Data Source (ADS) with a geospatial enabled system infrastructure or delivery service,

- Be a data or service asset of DOI-wide interest (See Appendix B-3 and Services in Appendix B-13 as the initial scope.)

- Currently have a sustainable funding model and programmatic structure to support the service OR have an approved plan by the Geospatial Portfolio management structure to implement and ensure the sustainability of the service. The initial portfolio list will be comprised of the recommended ADS, A-16 data assets and the geospatial technology licenses.

The concept of the federated services portfolio implies that it would be managed from two perspectives.  The program or business unit who is already responsible for the ADS producing the cross cutting information would continue to manage its production.  In addition, it would have the responsibility to:

Publish its data production plans to a DOI-wide production plan managed by the PMO,

Evaluate requirements input from other DOI business areas for future production

Publish its service development plans to the DOI Business communities.

Publish its services to Core.gov, GOS and future DOI service registries

This portfolio model will ensure the participating business areas are informed of the respective program’s production priorities and timetables in a coordinated and timely fashion giving the business the opportunity to improve data acquisition planning.  The current data production model is fragmented by restrictive programmatic views of the DOI production picture. The participating business and mission areas require integrated transparent views of this information to support their planning and avoid redundant acquisition.  The Blueprint recommends the development of a production planning data and map service that will provide access to this information for end users and the PMO.

The second dimension of portfolio management requires the establishment of service performance and accountability measures.  The portfolio must relate the providing programs outputs/service to the benefit of the participating business units or consumer.  The measures for this type of Service Level Agreement (SLA) need to address the efficiency of the service and the effectiveness or value of the service to the business.  This will require the development of a standard SLA model to share between producers and consumers.  This model should be published and maintained by the PMO who will report out on overall portfolio performance.  The SLA relationship will be established and managed between the consumers and the producer. The PMO will act as facilitator and arbitrator.  A standardized and transparent approach to SLAs will encourage participation of consumers assuring all participants are being treated equitably.  They will be aware of who is getting what type of value from the existing SLA and standardized measures.  There are numerous business units who will benefit from these types of cross-cutting information services and it is important not to overly complicate the data capture for the metrics. From the Service Provider perspective, the measures should be along the following lines:

- Availability of Service - % uptime

- Quality of Service - %  customers satisfaction

- Breadth of Service - % change in user community

- Financial – cost of service delivery / user

- Data Accuracy and Quality - % of collection

- Usage / collection area - % change in usage / collection area

From the Service Consumer perspective the measures should be along the following lines:

  - Labor cost / unit of output - $/output

  - Usage – Number and frequency of use

- Percentage of DOI planned  requirements satisfied - %fulfilled

A standardized set of criteria would provide the framework to establish performance accountability to a wide variety of business areas.  Each provider should reassess its internal program goals to identify conflicts with the suggested strategy and align accordingly.  Authoritative data sources owners should adopt the goals and responsibility of the service provider and develop a funding strategy to sustain the service as a part of its programmatic goals.

Once the geospatial portfolio of assets has been established, it should be assessed, evaluated, and managed in context with the following:

- DOI’s annual budget and investment planning cycles requirements,

- For all  service producers and  business areas for an integrated understanding of

  - Change in data and service usage,

  - Contributions of shared data acquisition,

  - Contributions of provided services to business area efficiency

- The baseline costs established in Spring 2006 OMB Data Call and subsequent refined data calls.

- OMB Geospatial Line of Business as it matures

  - Existing portfolio elements like A-16 data assets, Geospatial One Stop and National Integrated Lands Systems could all be affected by changes at the Federal level

  - Development of non-DOI services and data assets within the Federal Portfolio

  - Alignment with the target budget coding strategy being developed by the OMB Geospatial Line of Business - These codes are intended to facilitate the tracking of geospatially related acquisitions.

This level of information will help formulate investment planning strategies to that will be used by the governance model to prioritize DOI’s limited resources.

## Finding 3: DOI’s Geospatial investments are not currently managed as a cohesive set of assets and services that provide optimal value to the DOI Mission

Recommendation 3: Enhance Geospatial Governance

Figure 6-6.  FY06 Program Labor

Costs compared to Geospatial Costs

The DOI governance model is challenged by the fact that it expends a large amount of dollars and resources on geospatial data, technology, services and capabilities but has not been able to assess its value in the context of the enterprise’s performance objectives.  Geospatial differs from other cross cutting assets and functions  like Finance, IT and Human Resources in that it is an integral to and integrateable with mission business functions. It improves the mission performance by exploiting new means of analyzing data, improving business process and enhancing decision support or scientific understanding.  Its value is derived from its use in the core mission processes and not as a support technology or type of data.  Today, geospatial assets are highly distributed throughout the DOI organizational and business network with no governance mechanism designed to take full advantage of them.  Governance of a $270 million dollar portfolio of distributed assets poses a new challenge to the DOI.  To date, portfolios have been organized around business functional areas.  FY06 geospatial costs for data, technology, some human resources and services make it comparable to the actual yearly labor costs attributed by the DOI Activity Based Costing Model (ABC) for Law Enforcement and Information Technology business areas which have management structures and points of control.  See Figure 6-7.  The enterprise services and data assets that are recommended in this Blueprint will need governance to ensure prioritization, optimization and performance accountability for the service consumers.

### Details of Recommendations 3:

#### Institutionalize a DOI governance model that optimizes the value of its geospatial assets

In concert with the portfolio and program management recommendations from Finding 2, the Geospatial Blueprint recommends addressing geospatial assets from the enterprise governance perspective.  To fully optimize and use the $270 million dollars in assets they need to be understood, represented and managed through the existing investment and governance processes.  This will ensure all mission and information technology investments and business needs are satisfied with existing assets, plans for emerging assets or new business requirements. Opportunities to improve business efficiencies using geospatial capabilities portfolio will require geospatial expertise and guidance during the governance cycles.

The Geospatial Core team has been reviewing a series of five alternative governance models. To date, the current focus is represented in Figure 6-7. The remaining models are listed in Appendix E.  The team has not finalized its recommendation and is continuing to work with senior management to establish the appropriate balance between the existing governance process and ensuring geospatial representation.  There are existing organizational groups and positions as well as the Blueprint recommended PMO that will provide knowledge and expertise to support and improve the target state governance model.

Figure 6-7: Recommended Governance Model for Geospatial

The organizational elements are:

- Senior Agency Official for Geospatial Information (SAOGI) – OMB designated leader for an Agency’s geospatial assets,

- Geo Team  – Senior Management with strong interest in improving the effectiveness of geospatial capabilities,

- Enterprise Geospatial Information Management (EGIM) – Subject Matter Experts and leaders within their bureaus with knowledge of the technology, business needs information requirements and applications.

- Geospatial Program Management Office (PMO) – See Finding 2 Recommendations.

The SAOGI would have the following responsibilities:

- Official DOI representative to FGDC – as directed  by OMB

- Responsible official for the DOI’s geospatial portfolio and represents DOI’s portfolio contribution to the Federal Geospatial Line of Business

- Coordinates with OCIO (Co-Chair IRB?)

- Appoints DOI representatives (member and alternates)to the  FGDC Coordination Group,

- Appoints DOI representatives to FGDC work groups and subcommittees

- Champions and communicates DOI geospatial issues and initiatives within DOI and the Federal Government,

- Issues geospatial policy and directives,

- Leads the reviews OMB Geospatial Policy

The Geo Core Team would be a permanently chartered team with the following responsibilities:

- Coordinates with SAOGI, business and bureau executives

- Reviews and develops  policy, budgets, plans, & sets priorities Provide business focus area strategic and tactical expertise

- Communicates and represents DOI and its Geospatial strategies to internal and external stakeholders,

- Secure resources and funding to complete its initiatives,

- Orchestrates the Federal Geospatial LoB activities within DOI,

- Champions and communicates DOI geospatial issues and initiatives within DOI

The Enterprise Geospatial Information Management (EGIM) would be a permanently chartered team to perform the following responsibilities:

- Facilitates the implementation and adoption of the Enterprise geospatial portfolio (services, data, systems and processes) within their Bureau operations,

- Provide ongoing training to the geospatial and business communities to aid in achieving higher degrees of effectiveness and efficiency for bureau practices,

- Educates on DOI Policy, guidelines, standards and best practices,

- Provide Technical support to the geospatial, business and governance communities

- Support the governance review processes for investments and architectures,

- Coordinates with PMO and internal and external customers for requirements management, SLA, exchange agreements,

- Champions and communicates DOI geospatial issues and initiatives within DOI and the Bureau

The Geospatial Program Management Office (PMO) responsibilities are detailed in Finding 2.  The PMO would support the Geo Core Team as required.

# Geospatial Transition Schedule Strategy

The Geospatial Blueprint transition plan requires multiple activities to start in parallel. A number of activities will be treated as pilot or initial level of operational capability.  The recommendations for Findings 1, 2, and 3 have ongoing IT, modernization or change related activities. This strategy and plan, in Figure 6-7 and 2.4 will establish interdependencies and relative time tables for resource commitment once the priorities have been established for their implementation.

## Finding 1: Existing data and services have potential for serving the DOI enterprise – Currently 1200 DOI locations locally produce/store geospatial data with potential for DOI reuse

The Blueprint has identified a large number of candidate ADS with supporting data exchange, map and data services. Many of these ADS are associated to existing activities.  It will be fundamental for the Geo PMO and Core team to support the outreach and communication to all the prospective ADS owners to educate and lay in project implementation plans that integrate with their ongoing activities.   Others are gaps in the architecture which will require some piloting and investment development over the next two years.

The introduction of an enterprise services concept to the DOI will require the supporting organizational and management recommendations for Findings 2 and 3 to be implemented in parallel.  It is unlikely that all these services upgrades can be acted upon during the upcoming year.  The ADS and supporting services have been ranked (See Appendix B-3) according to potential business value, ADS score and if it falls within the DOI sphere of influence.  The transition strategy calls for an incremental approach to the development and rollout of the ADS map and data services based on this integrated ranking.   This ranking provides the DOI the opportunity to work through the development of SLAs, perform data preparation and transition tasks, execute outreach and communication with the affected business communities, plan for application and system integration.

## Finding 2:  There are no business processes to identify and optimize DOI common business geospatial data and services requirements

Implement the Blueprint recommendations for Finding 2 once it is approved by the Core team.  There is enough of an existing financial commitment and necessary lead time to implement this concept, that it should be initiated as soon as possible.  It should focus on establishing its rolls and responsibilities as a service element to the DOI geospatial service providers and user community.

## Finding 3: DOI’s Geospatial investments are not currently managed as a cohesive set of assets and services that provide optimal value to the DOI Mission

## Upon final approval of a DOI governance model that will support the geospatial portfolio of services and business requirements, execute the required change management strategy in the Transition Plan.

..

Figure 7-1.  Transition Plan for Geospatial Blueprint Recommendations

# Appendix A: Team Members

The team members have changed over time. This diagram reflects the composition as of September 2006.  The structure and reporting relationships have been in place from the beginning of the project.

# Appendix B-1 Authoritative Data Source Qualitative Assessment

# Appendix B-2:  Candidate Authoritative Sources

# Appendix B-3:  As-Is Work Planning Process

# Appendix B-4: As-Is Work Planning – Detail

# Appendix B-5:  To-Be Work Planning Process

# Appendix B-6:  Geo Enable Work Planning – Detail

# Appendix B-7:  Product Ordering and Delivery Process

# Appendix B-8:  Submit Authoritative Data

# Appendix B-9:  Target Services and Systems

# Appendix B-10:  Target Authoritative Data Sources and Services

# Appendix B-11:  Target Systems and Services (Data and Product Ordering Delivery – Product Generation)

# Appendix B-12:  Target Services Description

# Appendix C:  DOI ‘s Responsibilities in the context of Circular A-16

| A-16 Classifications | Number of DOI A-16 Themes | DOI A-16 Lead Org. | DOI Relationship to A-16 |
| --- | --- | --- | --- |
| A-16 Baseline Maritime | 1 | MMS | Major Contributor |
| A-16 Biological Resources | 16 | USGS | Owner |
| A-16 Buildings and Facilities | 27 | None | Contributor |
| A-16 Cadastral | 8 | BLM | Owner |
| A-16 Cadastral offshore | 13 | MMS | Owner |
| A-16 Climate | 8 | None | Contributor |
| A-16 Cultural Resources | 0 | None | Contributor |
| A-16 Cultural Resources note implication to A-16 definition | 15 | NPS | Owner |
| A-16 Digital Ortho Imagery | 7 | USGS | Owner |
| A-16 Earth Cover | 7 | USGS | Owner |
| A-16 Elevation Bathymetric | 6 | None | Contributor |
| A-16 Elevation Terrestrial | 13 | USGS | Owner |
| A-16 Federal Land Ownership | 7 | BLM | Owner |
| A-16 Flood Hazards | 1 | None | Contributor |
| A-16 Geodetic Control | 2 | None | Contributor |
| A-16 Geographic Names | 2 | USGS | Owner |
| A-16 Geologic | 65 | USGS | Owner |
| A-16 Governmental Units | 28 | None | Contributor |
| A-16 Housing | 0 | None | Minor Contributor |
| A-16 Hydrography | 29 | USGS | Owner |
| A-16 International Boundaries | 0 | None | Minor Contributor |
| A-16 Law Enforcement | 2 | None | Contributor |
| A-16 Marine Boundaries | 2 | MMS | Major Contributor |
| A-16 Marine Transportation | 1 | MMS | Owner |
| A-16 Outer Continental Shelf Submerged Lands | 1 | MMS | Owner |
| A-16 Public Health | 0 | None | Minor Contributor |
| A-16 Public Land Conveyance (patent) Records | 1 | BLM | Owner |
| A-16 Shoreline | 1 | None | Contributor |
| A-16 Soils | 5 | None | Contributor |
| A-16 Transportation | 19 | None | Contributor |
| A-16 Transportation Marine | 12 | None | Contributor |
| A-16 Vegetation | 1 | None | Major Contributor |
| A-16 Watershed Boundaries | 1 | USGS | Major Contributor |
| A-16 Wetlands | 1 | FWS | Owner |

# Appendix D:  Updates to DOI’ Technical Reference Model (TRM)

| Org. | Nickname | Title | Rev. | Description |
| --- | --- | --- | --- | --- |
| OGC | ORM | OGC Reference Model | 0.1.3 | The ORM describes a framework for the ongoing work of the Open Geospatial Consortium and our specifications and implementing interoperable solutions and applications for geospatial services, data, and applications |
| OGC | Common | OGC Web Services Common | 1.0 | Specifies many of the aspects that are, or should be, common to all or multiple OWS interface Implementation Specifications. Those specifications currently include the Web Map Service (WMS), Web Feature Service (WFS), and Web Coverage Service (WCS). These common aspects include: operation request and response contents; parameters included in operation requests and responses; and encoding of operation requests and responses. |
| OGC | WFS | Web Feature Service | 1.1 | The OGC Web Map Service allows a client to overlay map images for display served from multiple Web Map Services on the Internet. In a similar fashion, the OGC Web Feature Service allows a client to retrieve and update geospatial data encoded in Geography Markup Language (GML) from multiple Web Feature Services. The requirements for a Web Feature Service are: 1. The interfaces must be defined in XML. 2. GML must be used to express features within the interface. 3. At a minimum a WFS must be able to present features using GML. 4. The predicate or filter language will be defined in XML and be derived from CQL as defined in the OpenGIS Catalogue Interface Implementation Specification. 5. The data store used to store geographic features should be opaque to client applications and their only view of the data should be through the WFS interface. The use of a subset of XPath expressions for referencing properties. |
| OGC | Filter | Filter Encoding | 1.1 | Filter Encoding (Filter): defines an XML encoding for filter expressions based on the BNF definition of the OpenGIS Common Catalog Query Language as described in the OpenGIS Catalog Interface Implementation Specification, Version 1.0. |
| OGC | WMC | Web Map Context Documents | 1.1 | A companion specification to the OGC Web Map Service Interface Implementation Specification version 1.1.1, hereinafter "WMS 1.1.1." WMS 1.1.1 specifies how individual map servers describe and provide their map content. The present Context specification states how a specific grouping of one or more maps from one or more map servers can be described in a portable, platform-independent format for storage in a repository or for transmission between clients. This description is known as a "Web Map Context Document," or simply a "Context." Presently, context documents are primarily designed for WMS bindings. However, extensibility is envisioned for binding to other services. A Context document includes information about the server(s) providing layer(s) in the overall map, the bounding box and map projection shared by all the maps, sufficient operational metadata for Client software to reproduce the map, and ancillary metadata used to annotate or describe the maps and their provenance for the benefit of human viewers. A Context document is structured using eXtensible Markup Language (XML). Annex A of this specification contains the XML Schema against which Context XML can be validated |
| OGC | OpenLS | OpenGIS Location Services | 1.0 | This OpenGIS Implementation Specification describes OpenGIS Location Services (OpenLS): Core Services, Parts 1-5, also known as the GeoMobility Server (GMS), an open platform for location-based application services. It also outlines the scope and relationship of OpenLS with respect to other specifications and standardization activities. The primary objective of OpenLS is to define access to the Core Services and Abstract Data Types (ADT) that comprise the GeoMobility Server, an open location services platform. |
| OGC | CAT | Catalog Interface | 2.0 | Catalog Interface: Defines a common interface that enables diverse but conformant applications to perform discovery, browse and query operations against distributed and potentially heterogeneous catalog servers. |
| OGC | WMS | Web Mapping Service | 1.3 | Provides three operations (GetCapabilities, GetMap, and GetFeatureInfo) in support of the creation and display of registered and superimposed map-like views of information that come simultaneously from multiple sources that are both remote and heterogeneous. |
| OGC | WCS | Web Coverage Service | 1.0 | Extends the Web Map Server (WMS) interface to allow access to geospatial "coverages" that represent values or properties of geographic locations, rather than WMS generated maps (pictures). |
| OGC | GML | Geography Markup Language | 3.1.1 | The Geography Markup Language (GML) is an XML encoding for the transport and storage of geographic information, including both the geometry and properties of geographic features. |
| OGC | SLD | Styled Layer Descriptor | 1.0 | The SLD is an encoding for how the Web Map Server (WMS 1.0 & 1.1) specification can be extended to allow user-defined symbolization of feature data. |
| OGC | Grid | Grid Coverage Service | 1.0 | This specification was designed to promote interoperability between software implementations by data vendors and software vendors providing grid analysis and processing capabilities. |
| OGC | CT | Coordinate Transformation Services | 1.0 | Provides interfaces for general positioning, coordinate systems, and coordinate transformations. |
| OGC | SF | Simple Features - SQL, CORBA, OLE/COM | 1.1, 1.0, 1.1 | The Simple Feature Specification application programming interfaces (APIs) provide for publishing, storage, access, and simple operations on Simple Features (point, line, polygon, multi-point, etc). |
| OGC | SensorML | Sensor Model Language for In-situ and Remote Sensors | 1.0 | The Sensor Model Language work proposes an XML schema for describing the geometric, dynamic, and observational characteristics of sensor types and instances. |
| OGC | SCS | Sensor Collection Service | 0.5.1 | The basic function of the Sensor Collection Service (SCS) is to provide a web-enabled interface to a sensor, collection of sensors or sensor proxy. Sensors are defined as devices that measure physical quantities. |
| OGC | Gaz | Gazetteer | 0.8 | A service that serves as an authority for place names, returning their associated geometries. |
| OGC | GeoC | Geocoder | 0.7.6 | Geocoding is the process of linking words, terms and codes found in a text string to their applicable geospatial features, with known locations (locations are defined as geometry; usually points with x, y coordinates). |
| OGC | GeoP | Geoparser | 0.7.1 | Geoparsing refers to the capability to process a textual document and identify key words and phrases that have a spatial context. |
| OGC | XIMA | XML for Image and Map Annotation | 0.4 | Defines an XML vocabulary to encode annotations on imagery, maps, and other geospatial data. This vocabulary draws on the Geography Markup Language (OpenGIS GML Recommendation Paper, Revision 2.0.) |
| OGC | UoM | Units of Measure Recommendation | 1.0 | Common semantic for units of measurement to be used across all OGC specifications. |
| OGC | WTS | Web Terrain Service | 0.3.2 | This document is a companion specification to the OpenGIS Web Map Service Interface Implementation Specification version 1.1.1, hereinafter "WMS 1.1.1." WMS 1.1.1 specifies how individual map servers describe and provide their map content. The present Web Terrain Service specification describes a new operation, GetView, and extended Capabilities which allow a 3D terrain view image to be requested, given a map composition, a terrain model on which to drape the map, and a 3D viewpoint from which to render the terrain view. A simple attempt is also made to reconcile 2D and 3D viewpoints by allowing the requested 3D area of view to be approximated with a WMS 1.1.1 bounding box. |
| OGC | Web3D | Web 3D Service | 0.3.0 | The Web 3D Service is a portrayal service for three-dimensional geodata, delivering graphical elements from a given geographical area. In contrast to the OGC Web Mapping service (WMS) and the OGC Web terrain service (WTS) 3D scene graphs are produced. These scene graphs will be rendered by the client and can interactively be explored by the user. The W3DS merges different types (layers) of 3D data in one scene graph. |
| FGDC | FGDC-STD-001-1998 | Content Standard for Digital Geospatial Metadata | 2.0 | The objectives of the standard are to provide a common set of terminology and definitions for the documentation of digital geospatial data. The standard establishes the names of data elements and compound elements (groups of data elements) to be used for these purposes, the definitions of these compound elements and data elements, and information about the values that are to be provided for the data elements. ISO harmonization efforts are underway. http://www.fgdc.gov/metadata/contstan.html |
| FGDC | FGDC-STD-001.1-1999 | Content Standard for Digital Geospatial Metadata, Part 1: Biological Data Profile |  | Provides a user-defined or theme-specific profile of the FGDC Content Standard for Digital Geospatial Metadata to increase its utility for documenting biological resources data and information. This standard supports increased access to and use of biological data among users on a national (and international) basis. This standard also serves as the metadata content standard for the National Biological Information Infrastructure (NBII). This standard can be used to specify metadata content for the full range of biological resources data and information. This includes biological data which are explicitly geospatial in nature, as well as data which are not explicitly geospatial (such as data resulting from laboratory-based research). This also includes "information" categories, such as research reports, field notes or specimen collections. http://www.fgdc.gov/standards/status/sub5_2.html |
| FGDC | FGDC-STD-012-2002 | Content Standard for Digital Geospatial Metadata: Extensions for Remote Sensing Metadata |  | These extensions define content standards for additional metadata, not defined in the Metadata Content Standard, that are needed to describe data obtained from remote sensing. They include metadata describing the sensor, the platform, the method and process of deriving geospatial information from the raw telemetry, and the information needed to determine the geographical location of the remotely sensed data. In addition, metadata to support aggregation, both the components of an aggregate data set and the larger collection of which a data item may be a member, will be supported. http://www.fgdc.gov/standards/status/csdgm_rs_ex.html |
| FGDC | FGDC-STD-001.2-2001 | Metadata Profile for Shoreline Data |  | First in a series of standards that will define a Shoreline Data Content Standard. The metadata profile is to be used as an extension or profile to the existing Content Standards for Digital Geospatial Metadata (CSDGM). Because the CSDGM only allows for the documentation of generic geospatial data, the Bathymetric Subcommittee felt it was necessary to develop a metadata profile that addressed shoreline data and data that intersects with the shoreline. The objective of the metadata profile is to capture the critical processes and conditions that revolve around creating and collecting shoreline data. The metadata produced using this standard will be important for clearinghouse activities to locate potential data sets and to indicate the fitness for use and accuracy of a given data set. This Standard is intended to serve the community of users who are involved with geospatial data “activities” that intersect the U.S. Shoreline. The purpose is to clarify (standardize) some of the complexities of shoreline data by developing a metadata profile, bibliography and glossary, which will be an extension or profile of the FGDC CSDGM. http://www.fgdc.gov/standards/status/sub5_6.html |
| FGDC | FGDC-STD-002 | Spatial Data Transfer Standard (SDTS) |  | http://mcmcweb.er.usgs.gov/sdts/ (a modified version was adopted as ANSI INCITS 320:1998, which is undergoing periodic review through INCITS Technical Committee L1) |
| FGDC | FGDC-STD-002.5 | SDTS Part 5: Raster Profile and Extensions |  | Contains specifications of a profile for use with geo-referenced two dimensional raster data, and excludes vector data and three dimensional and higher dimension raster data. It is intended to provide a common transfer format to be used for interchange of raster image and raster grid data among all members of the data producer and user community. http://www.fgdc.gov/standards/status/sub4_1.html |
| FGDC | FGDC-STD-002.6 | SDTS Part 6: Point Profile |  | Contains specifications for a SDTS profile for use with geographic point data only, with the option to carry high precision coordinates (by increasing the number of decimal places or significant figures) such as those required for geodetic network control points can be attained. http://www.fgdc.gov/standards/status/sub2_3.html |
| FGDC | FGDC-STD-002.7-2000 | SDTS Part 7: Computer-Aided Design and Drafting (CADD) Profile |  | Contains specifications for an SDTS profile for use with vector-based geographic data as represented in CADD software. The purpose of this profile is to facilitate the translation of this data between CADD packages without loss of data, and support the translation of this data between CADD and mainstream GIS packages. This profile supports two-dimensional vector data and three-dimensional vector data, where the third dimension is the “height” of the object. These data may or may not have topology. http://www.fgdc.gov/standards/status/sub3_2.html |
| FGDC | FGDC-STD-003 | Cadastral Data Content Standard |  | Support the automation and integration of publicly available land records information. It is intended to be useable by all levels of government and the private sector. The standard contains the standardization of entities and objects related to cadastral information including survey measurements, transactions related to interests in land, general property descriptions, and boundary and corner evidence data. Any or all of these applications are intended to be supported by the standard. The standard is not intended to reflect an implementation design. http://www.fgdc.gov/standards/status/sub3_5.html |
| FGDC | FGDC-STD-004 | Classification of Wetlands and Deepwater Habitats of the United States |  | Provides a system that allows communication about wetlands and their features in a National context. Doing so enhances the ability of all agencies and individuals to interpolate and extrapolate wetland resource data, wetland loss and gain data, and restoration efforts in the same semantic and ecological context. The classification system was developed by wetland ecologists with the assistance of many private individuals and organizations and local, State, and Federal agencies. Specific objectives of this standard are to: a. provide a nationally consistent definition of wetlands and deepwater habitats for mapping and inventory purposes; b. describe ecological units that have certain homogeneous natural attributes; c. arrange those units in a system that will aid decisions about resource management; d. furnish units for inventory and mapping; e. ensure that data from widely differing regions of the country are collected and can be interpreted similarly; and, f. move toward a system that allows communication about wetlands and their features in a National context. Doing so enhances the ability of all agencies and individuals to interpolate and extrapolate wetland resource data, wetland loss and gain data, and restoration efforts in the same semantic and ecological context. http://www.fgdc.gov/standards/status/sub3_4.html |
| FGDC | FGDC-STD-005 | Vegetation Classification Standard |  | Supports the use of a consistent national vegetation classification system (NVCS) to produce uniform statistics in vegetation resources from vegetation cover data at the national level. It is important that, as agencies map or inventory vegetated Earth cover, they collect enough data accurately and precisely to translate it for national reporting, aggregation, and comparisons. Adoption of the Vegetation Classification and Information Standards in subsequent development and application of vegetation mapping schemes will facilitate the compilation of regional and national summaries. In turn, the consistent collection of such information will eventually support the detailed, quantitative, geo-referenced basis for vegetation cover modeling, mapping, and analysis at the field level. http://www.fgdc.gov/standards/status/sub2_1.html |
| FGDC | FGDC-STD-006 | Soil Geographic Data Standard |  | This document proposes a set of data standards for the inventory, mapping, and reporting on the soil resources of the United States. It includes a description of the proposed data elements to be used when reporting and transferring data used to describe soil map units and their components. These map units are associated with soil maps developed by the National Cooperative Soil Survey. This document does not detail data elements used to describe soils at a specific point/site on the landscape, the field methods used to collect the data, or the various classification systems used to classify soils. A future standard will likely be developed to deal with point/site data. Documents containing the various classification systems are listed as references at the end of this standard. http://www.fgdc.gov/standards/status/sub2_2.html |
| FGDC | FGDC-STD-007 | Geospatial Positioning Accuracy Standard, Part 3, National Standard for Spatial Data Accuracy |  | This project only pertains to developing a reporting methodology for the accuracy of point spatial data. It does not involve other standards aspects of point spatial data, e.g., data transfer, data collection, etc. http://www.fgdc.gov/standards/status/sub1_1.html |
| FGDC | FGDC-STD-008-1999 | Content Standard for Digital Orthoimagery |  | Defines the orthoimage theme of the digital geospatial data framework and envisioned by the FGDC. It is the intent of this standard to set a common baseline that will ensure the widest utility of digital orthoimagery for the user and producer communities through enhanced data sharing and the reduction of redundant data production. http://www.fgdc.gov/standards/status/sub3_6.html |
| FGDC | FGDC-STD-009-1999 | Content Standard for Remote Sensing Swath Data |  | The standard defines the minimal content requirements for a remote sensing swath and the relationships among its individual components. It also discusses the treatment of optional supporting information within the swath model. In the classification system of the Federal Geographic Data Committee Standards Reference Model (FGDC 1997), this standard is a Data Content Standard. Data content standards provide semantic definitions of a set of objects and of the relationships among them. This standard defines a concept called a swath that provides a means for associating certain kinds of remote sensing data with their geolocation. To that end, it defines those items of information content that are necessary for the realization of the swath concept. As a content standard, the Content Standard for Remote Sensing Swath Data does not specify encoding. Encoding may be specified at some future time by a separate standard or standards. The standard specifies only the information that varies with time or from pixel to pixel. Information that is constant for all data points, such as the axes about which platform roll, pitch, and yaw are measured or the orientation of individual instruments relative to the platform, would be specified elsewhere, for example, in a content standard for remote sensing metadata. http://www.fgdc.gov/standards/status/sub4_4.html |
| FGDC | FGDC-STD-010-2000 | Utilities Data Content Standard |  | This Utilities Standard supports large-scale, intra-city applications such as engineering and life cycle maintenance of utility systems. The components of each utility system described in this Utilities Standard are considered to represent features located outside the foundation of an enclosed structure. This Utilities Standard describes eleven feature classes: compressed air, electrical distribution, electrical monitoring/control, fuel distribution, heating/cooling systems, industrial waste, natural gas distribution, saltwater, storm drainage collection, wastewater collection, and water distribution. This standard does not contain all features necessary to describe or model communications, alarm systems, or long distance utilities networks that stretch between cities. As with the Spatial Data Transfer Standard (SDTS), this standard uses a logical data model. http://www.fgdc.gov/standards/status/sub3_1.html |
| FGDC | FGDC-STD-011-2001 | U.S. National Grid |  | This standard defines a preferred U.S. National Grid (USNG) for mapping applications at scales of approximately 1:1,000,000 and larger. It defines how to present Universal Transverse Mercator (UTM) coordinates at various levels of precision. It specifies the use of those coordinates with the grid system defined by the Military Grid Reference System (MGRS). Additionally, it addresses specific presentation issues such as grid spacing. The UTM coordinate representation, the MGRS grid, and the specific grid presentation requirements together define the USNG. http://www.fgdc.gov/standards/status/usng.html |
| ISO | 13249-3:2003 | Information technology -- Database languages -- SQL multimedia and application packages -- Part 3: Spatial |  | ISO/IEC 13249-3:2003: introduces the Spatial part of ISO/IEC 13249 (all parts); gives the references necessary for ISO/IEC 13249-3:2003; defines notations and conventions specific to ISO/IEC 13249-3:2003; defines concepts specific to ISO/IEC 13249-3:2003; defines spatial user-defined types and their associated routines. The spatial user-defined types defined in ISO/IEC 13249-3:2003 adhere to the following. * A spatial user-defined type is generic to spatial data handling. It addresses the need to store, manage and retrieve information based on aspects of spatial data such as geometry, location and topology. * A spatial user-defined type does not redefine the database language SQL directly or in combination with another spatial data type. Implementations of ISO/IEC 13249-3:2003 may exist in environments that also support geographic information, decision support, data mining and data warehousing systems. Application areas addressed by implementations of ISO/IEC 13249-3:2003 include, but are not restricted to, automated mapping, desktop mapping, facilities management, geoengineering, graphics, multi-media, and resource management applications. http://www.iso.org/iso/en/CatalogueDetailPage.CatalogueDetail?CSNUMBER=31369 |
| ISO | 17572 | Intelligent Transport Systems (ITS) -- Location Referencing for Geographic Databases |  |  |
| ISO | 18026 | Information technology -- Spatial Reference Model (SRM) |  |  |
| ISO | 18042-4 | Information technology -- Computer graphics and image processing -- Spatial reference model language bindings -- Part 4: C |  |  |
| ISO | 19101:2002 | Geographic Information - Reference Model |  | This International Standard defines the framework for standardization in the field of geographic information and sets forth the basic principles by which this standardization takes place. This framework identifies the scope of the standardization activity being undertaken and the context in which it takes place. The framework provides the method by which what is to be standardized can be determined and describes how the contents of the standards are related. |
| ISO | 19101-2 | Geographic information -- Reference model -- Part 2: Imagery |  | This specification provides a reference model for the open distributed processing of geographic imagery. |
| ISO | 19103 | Geographic information -- Conceptual schema language |  | ISO TS 19103:2005 provides rules and guidelines for the use of a conceptual schema language within the ISO geographic information standards. The chosen conceptual schema language is the Unified Modeling Language (UML). ISO TS 19103:2005 provides a profile of UML for use with geographic information. In addition, it provides guidelines on how UML should be used to create standardized geographic information and service models. |
| ISO | 19104 | Geographic information -- Terminology |  | This technical specification provides the guidelines for collection and maintenance of terminology in the field of geographic information. It establishes criteria for selection of concepts to be included in other standards concerning geographic information. |
| ISO | 19105:2000 | Geographic Information - Conformance and testing |  | No abstract available from ISO. |
| ISO | 19106:2004 | Geographic Information - Profiles |  | ISO 19106:2004 is intended to define the concept of a profile of the ISO geographic information standards developed by ISO/TC 211 and to provide guidance for the creation of such profiles. Only those components of specifications that meet the definition of a profile contained herein can be established and managed through the mechanisms described in this International Standard. These profiles can be standardized internationally using the ISO standardization process. This document also provides guidance for establishing, managing, and standardizing at the national level (or in some other forum). |
| ISO | 19107:2003 | Geographic Information - Spatial schema |  | ISO 19107:2003 specifies conceptual schemas for describing the spatial characteristics of geographic features, and a set of spatial operations consistent with these schemas. It treats vector geometry and topology up to three dimensions. It defines standard spatial operations for use in access, query, management, processing, and data exchange of geographic information for spatial (geometric and topological) objects of up to three topological dimensions embedded in coordinate spaces of up to three axes. |
| ISO | 19108:2002 | Geographic Information - Temporal Schema |  | ISO 19108:2002 defines concepts for describing temporal characteristics of geographic information. It depends upon existing information technology standards for the interchange of temporal information. It provides a basis for defining temporal feature attributes, feature operations, and feature associations, and for defining the temporal aspects of metadata about geographic information. Since this International Standard is concerned with the temporal characteristics of geographic information as they are abstracted from the real world, it emphasizes valid time rather than transaction time. |
| ISO | 19109:2005 | Geographic Information - Rules for application schema |  | ISO 19109:2005(E) defines rules for creating and documenting application schemas, including principles for the definition of features. Its scope includes the following: conceptual modeling of features and their properties from a universe of discourse; definition of application schemas; use of the conceptual schema language for application schemas; transition from the concepts in the conceptual model to the data types in the application schema; integration of standardized schemas from other ISO geographic information standards with the application schema. |
| ISO | 19110:2005 | Geographic Information - Methodology for feature cataloguing |  | ISO 19110:2005 defines the methodology for cataloguing feature types and specifies how the classification of feature types is organized into a feature catalogue and presented to the users of a set of geographic data. ISO 19110:2005 is applicable to creating catalogues of feature types in previously uncatalogued domains and to revising existing feature catalogues to comply with standard practice. ISO 19110:2005 applies to the cataloguing of feature types that are represented in digital form. Its principles can be extended to the cataloguing of other forms of geographic data. |
| ISO | 19111:2003 | Geographic Information - Spatial referencing by coordinates |  | ISO 19111:2003 defines the conceptual schema for the description of spatial referencing by coordinates. It describes the minimum data required to define one-, two- and three-dimensional coordinate reference systems. It allows additional descriptive information to be provided. It also describes the information required to change coordinate values from one coordinate reference system to another. |
| ISO | 19112:2003 | Geographic Information - Spatial referencing by geographic identifiers |  | ISO 19912:2003 defines the conceptual schema for spatial references based on geographic identifiers. It establishes a general model for spatial referencing using geographic identifiers defines the components of a spatial reference system and defines the essential components of a gazetteer. Spatial referencing by coordinates is not addressed in this document; however, a mechanism for recording complementary coordinate references is included. |
| ISO | 19113:2002 | Geographic Information - Quality Principles |  | ISO 19113:2002 establishes the principles for describing the quality of geographic data and specifies components for reporting quality information. It also provides an approach to organizing information about data quality. |
| ISO | 19114:2003 | Geographic Information - Quality evaluation procedures |  | ISO 19114:2003 provides a framework of procedures for determining and evaluating quality that is applicable to digital geographic datasets, consistent with the data quality principles defined in ISO 19113. It also establishes a framework for evaluating and reporting data quality results, either as part of data quality metadata only, or also as a quality evaluation report. |
| ISO | 19115:2003 | Geographic Information - Metadata |  | ISO 19115:2003 defines the schema required for describing geographic information and services. It provides information about the identification, the extent, the quality, the spatial and temporal schema, spatial reference, and distribution of digital geographic data. ISO 19115:2003 is applicable to: the cataloguing of datasets, clearinghouse activities, and the full description of datasets; geographic datasets, dataset series, and individual geographic features and feature properties. |
| ISO | 19115-2 | Geographic information -- Metadata -- Part 2: Extensions for imagery and gridded data |  | ISO 19115-2 defines metadata elements to support imagery, and gridded data and will extend the UML model for metadata to include the following: It will support the collection and processing of natural and synthetic imagery produced by remote sensing and other imaging processes. It will support the collection and processing of geospatial metadata for imagery, gridded and coverage data. It will define a data model for information describing geographic imagery and gridded data, establishing the names, definitions, and permissible values for new data elements including new classes relevant to imagery and gridded data. |
| ISO | 19116-:2004 | Geographic Information - Positioning services |  | ISO 19116:2004 specifies the data structure and content of an interface that permits communication between position-providing device(s) and position-using device(s) so that the position-using device(s) can obtain and unambiguously interpret position information and determine whether the results meet the requirements of the use. A standardized interface of geographic information with position allows the integration of positional information from a variety of positioning technologies into a variety of geographic information applications, such as surveying, navigation and intelligent transportation systems. ISO 19116:2004 will benefit a wide range of applications for which positional information is important. |
| ISO | 19117-:2005 | Geographic Information - Portrayal |  | ISO 19117:2005 defines a schema describing the portrayal of geographic information in a form understandable by humans. It includes the methodology for describing symbols and mapping of the schema to an application schema. It does not include standardization of cartographic symbols, and their geometric and functional description. |
| ISO | 19118 | Geographic Information - Encoding |  | This standard specifies methods of encoding for geographic information. |
| ISO | 19119:2005 | Geographic Information - Services |  | ISO 19119:2005 identifies and defines the architecture patterns for service interfaces used for geographic information, defines its relationship to the Open Systems Environment model, and presents geographic services taxonomy and a list of example geographic services placed in the services taxonomy. It also prescribes how to create a platform-neutral service specification, how to derive conformant platform-specific service specifications, and provides guidelines for the selection and specification of geographic services from both platform-neutral and platform-specific perspectives. |
| ISO | 19120:2001 | Geographic information -- Functional standards |  |  |
| ISO | 19121:2000 | Geographic information -- Imagery and gridded data |  | ISO 19121-2000 provides a technical report describing imagery and gridded geographic data. |
| ISO | 19123 | Geographic Information - Schema for coverage geometry and functions |  | Definition of a standard conceptual schema for describing the spatial characteristics of coverages. |
| ISO | 19125-1:2005 | Geographic Information - Simple feature access -- Part 1: Common architecture |  | Identical to OpenGIS ® Simple Features Implementation Specification |
| ISO | 19125-2:2004 | Geographic Information - Simple feature access -- Part 2: SQL option |  | Identical to OpenGIS ® Simple Features Implementation Specification |
| ISO | 19127:2005 | Geographic information -- Geodetic codes and parameters |  | A Technical Specification on geodetic codes and parameters that defines rules for the population of tables of geodetic codes and parameters and identifies the data elements required within these tables, in compliance with ISO 19111, Geographic information |
| ISO | 19128 | Geographic information -- Web Map Server interface |  | Identical to OpenGIS ® Web Map Service Implementation Specification v 1.3 |
| ISO | 19129 | ISO 19129 - Geographic information - Imagery, gridded and coverage data framework |  | A Technical Specification defining the framework for imagery, gridded and coverage data and those elements that require standardization that are not identified in other ISO 19100 standards. |
| ISO | 19130 | Geographic information -- Sensor and data models for imagery and gridded data |  | The purpose of this standard is to generate a generic sensor and data model. |
| ISO | 19131 | Geographic information -- Data product specification |  | The purpose of this is to provide practical help in the creation of data product specifications in conformance with other existing standards for geographic information. |
| ISO | 19132 | Geographic information -- Reference model -- Location based services framework |  | This international standard establishes a framework supporting the development of location-based services (LBS). LBS are software services whose request and response pattern or values depend upon the location of some number of things, either real or conceptual. |
| ISO | 19133 | Geographic information -- Location-based services -- Tracking and navigation |  | This International Standard will specify 'web' based services in support of (mobile) clients |
| ISO | 19134 | Geographic information -- Location based services -- Multimodal routing and navigation |  | This International Standard will specify: Route finding or navigation between two targets using two or more modes of transportation. |
| ISO | 19135 | Geographic information -- Procedures for registration of geographical information items |  | Specifies procedures to be followed in preparing, maintaining, and publishing a register or registers of unique unambiguous and permanent identifiers, and meanings that, under the direction of ISO/TC 211, are assigned to geographic information items. |
| ISO | 19136 | Geographic information -- Geography Markup Language |  | This IS defines modeling language based on XML that extends it to allow definition and encoding of geographic data of all types. |
| ISO | 19137 | Geographic information -- Generally used profiles of the spatial schema and of similar important other schemas |  | This TS provides a set of profiles of the spatial schema to provide a minimum set of geometric elements necessary for an efficient creation of application schemata. |
| ISO | 19138 | Geographic information -- Data quality measures |  | ISO 19113 Geographic information - Quality principles establishes the principles for the description of geographic data quality and specifies components for reporting quality information. Procedures for the evaluation of geographic data quality are described in ISO 19114 Geographic information - Quality evaluation procedures. |
| ISO | 19139 | Geographic information -- Metadata -- XML schema implementation |  | Technical specification defining a UML implementation model that is based on the ISO 19115 abstract UML model. |
| ISO | 19141 | Geographic information -- Schema for moving features |  | This work item extends IS19108 Temporal features to address the concept of features that move over time. |
| ISO | 19142 | Geographic Information - Web Feature Service |  | Identical to OpenGIS ® Web Feature Service Implementation specification. |
| ISO | 19143 | Geographic Information - Filter encoding |  | Identical to OpenGIS ® Filter Encoding Implementation Specification |
| ISO | 6709:1983 | Standard representation of latitude, longitude and altitude for geographic point locations |  | Describes a variable-length format for the representation of latitude, longitude and altitude for use in data interchange. Allows the use of normal sexagesimal notations involving degrees, minutes and seconds as well as various combinations of sexagesimal and decimal notations. Uses numeric characters 0 to 9, graphic characters plus (+), minus (-), full stop (.) and comma (,). |
| ANSI | 320-1998 (R2003) | Information technology - Spatial Data Transfer |  | Data content and encoding standard to be used by U.S. Federal Government offices. |
| ANSI | 353-2004 | Information Technology - Geographical Information Systems - Spatial Data Standard for Facilities, Infrastructure, and Environment (SDSFIE) |  | Profile of SDTS for facilities management |
| ANSI | 61-1986 (R2002) | Geographic Point Locations for Information Interchange, Representation of (formerly ANSI X3.61-1986 (R1997)) |  | Encoding of geographic point location information. |
| INCITS | BSR INCITS PN-1574-D-200x | Information technology - Geographic Information Framework Data Content Standards |  |  |
| OASIS | CAP | Common Alerting Protocol v 1.0 |  | http://www.oasis-open.org/committees/download.php/6334/oasis-200402-cap-core-1.0.pdf |
| n/a | GeoTIFF | GeoTIFF | 1.8.2 | The GeoTIFF specification defines a set of TIFF tags provided to describe all "Cartographic" information associated with TIFF imagery. Its aim is to allow means for tying a raster image to a known model space or map projection, and for describing those projections. http://www.remotesensing.org/geotiff/geotiff.html |
| DoD |  | USIGS Glossary |  | Intelligence community feature and attribute glossary |
| DoD |  | DMA TM 8358.1 |  | Datums Ellipsoids, Grids and Grid Reference Systems, Technical Manual, 20 September 1990. (includes index of preferred datums) |
| DoD |  | DMA TM 8358.2 |  | DoD World Geodetic Systems 1984, Its Definition and Relationship to Local Geodetic Systems, 3rd Edition Amendment 1, Technical Report 3, January 2000 |
| DoD |  | NIMA TR 8350.2 |  | DoD World Geodetic Systems 1984, Its Definition and Relationship to Local Geodetic Systems, 3rd Edition Amendment 1, Technical Report 3, January 2000 |
|  |  | GPS-CI-222A |  | NAVSTAR GPS UE Auxiliary Output Chip Interface (U), 26 April 1996. |
|  |  | GPS-DR-225A |  | NAVSTAR GPS UE Auxiliary Output Chip Interface (U), 26 April 1996. |
|  |  | GPS-UI-200C-1 |  | NAVSTAR GPS UE Auxiliary Output Chip Interface (U), 26 April 1996. |
|  |  | GPS-SS-001A |  | NAVSTAR GPS Selective Availability Anti-Spoofing Module System Specification, 27 September 1999. |
| DoD |  | MIL-STD-2401 |  | NAVSTAR GPS Selective Availability Anti-Spoofing Module System Specification, 27 September 1999. |
| DoD |  | MIL-STD-600001 |  | NAVSTAR GPS Selective Availability Anti-Spoofing Module System Specification, 27 September 1999. |
| DoD |  | DGIWG Feature Data Dictionary (DFDD) |  | NAVSTAR GPS Selective Availability Anti-Spoofing Module System Specification, 27 September 1999. |
| ISO |  | ISO 19110 - Geographic information - Methodology for feature cataloguing |  | ISO 19110:2005 defines the methodology for cataloguing feature types and specifies how the classification of feature types is organized into a feature catalogue and presented to the users of a set of geographic data. ISO 19110:2005 is applicable to creating catalogues of feature types in previously uncatalogued domains and to revising existing feature catalogues to comply with standard practice. ISO 19110:2005 applies to the cataloguing of feature types that are represented in digital form. Its principles can be extended to the cataloguing of other forms of geographic data. |
| ISO |  | ISO 19126 - Geographic information - Profile - FACC Data Dictionary |  | This International Standard is a profile. It is based on rules and methods defined in ISO CD 19110 (15046-10) Geographic information - Feature cataloguing methodology, in the context of DGIWG. It defines a Data Dictionary and includes the definition of Fe |
| DoD |  | FIPS Pub 10-4:2002 |  | Countries, Dependencies, Areas of Special Sovereignty, and Their Principal Administrative Divisions, April 1995 as modified by Change Notice 1, 1 Dec 1998; Change Notice 2, 1 Mar 1999; Change Notice 3, 1 May 1999; Change Notice 4, 25 Feb 2000; Change Notice 5, 10 Aug 2000; Change Notice 6, 28 Jan 2001; and Change Notice 7, 10 Jan 2002. |
| DoD |  | MIL-STD-2407:1999 |  | Interface Standard for Vector Product Format (VPF), 28 June 1996, with Notice of Change, Notice 1, 26 October 1999. |
| ISO |  | ISO 19118 - Geographic information - Encoding |  | Selection of encoding rules compatible with the conceptual schemata that apply to geographic information and definition of the mapping between the conceptual schema language and the encoding rules. |
| ISO |  | ISO 19131 - Geographic information - Data product specifications |  | This International Standard will provide requirements for the specification of geographic data products. These will include the application schema, spatial and temporal referencing systems, quality and data capture and maintenance processes. |
| DoD |  | MIL-PRF- 0089049, Vector Product Format Products General Specification |  | General Performance Specification Vector Product Format (VPF) Products, 24 Nov 1998 |
| DoD |  | Unified Profile - Mission Specific Data (UP-MSD) |  | MSD provides the required geospatial detail (at the needed density/resolution and accuracy) and feature and/or attributes to meet specialized mission needs. The unified profile for MSD has five levels of granularity that increase in feature count (the number of possible feature types) as the data resolution increases. |
| DoD |  | MIL-PRF-89039 |  | Vector Map (VMAP) Level 0, 9 Feb 1995 with Amendment 2 dated 28 Sep 1999 for overview display |
| DoD |  | MIL-PRF- 89033 |  | Vector Map (VMAP) Level 1 Amend 1 01 Jun 95/27 May 98 |
| DoD |  | MIL-PRF 89049/1 |  | Associated Performance Specification for Foundation Feature Data (FDD), 30 Nov 1998 |
| DoD |  | MIL-PRF-89023 |  | Performance Specification for Digital Nautical Chart (DNC), Amendment 1, 19 December 1997, 23 Feb 1999 |
| DoD |  | MIL-PRF-89035A |  | Urban vector Map (UVMAP), 1 Aug 2002 |
| DoD |  | MIL-PRF-89037A |  | Digital Topographic Data (DTOP) 01 Aug 02 |
| DoD |  | MIL-PRF-89049/9, Vector Vertical Obstruction Data (VVOD) |  | VVOD is a vector-based digital product that portrays VVOD. The DB contains all man-made obstructions on the earth's surface which are sufficiently tall so as to pose a hazard to powered flight, both manned and unmanned. 24 May 2004 |
| DoD |  | MIL-PRF-89040A |  | Vector Product Interim Terrain Data, 8-May-96, Amendment 2 01-Aug-02 |
| DoD |  | MIL-STD-2411(2) |  | Raster Product Format, 6 October 1994; with Notice of Change, Notice 1, 17 January 1995, and Notice of Change, Notice 2, 16 August 2001. |
| DoD |  | MIL-PRF-89020B |  | Performance Specification for Digital Terrain Elevation Data (DTED) |
| DoD |  | MIL-PRF-89034 |  | Digital Point Positioning Data Base (DPPDB) |
|  |  | FM 92-X Ext. GRIB WMO No. 306 |  | FM 92-X Ext. GRIB WMO No. 306 |
| DoD |  | MIL-PRF-89041 A |  | Controlled Image Base (CIB) Amend 1 |
| DoD |  | MIL-PRF-89038 |  | MIL-PRF-89038 06-Oct-94 |
|  |  | SRTM |  | Shuttle Radar Topography Mission Ground Data Processing System Data Product Specification |
| DoD | GeoSym | MIL-DTL-89045, Geospatial Symbology for Digital Display |  | Geospatial Symbology for Digital Display -- includes FACC |
| DoD |  | MIL-STD-2525B |  | Common Warfighting Symbology |
| NGA |  | N101-G |  | Geospatial and Imagery Access Services Specification (GIAS) v3.5.1 6 Aug 2001 with CN 8 May 2002 |
| NGA |  | N102-G |  | USIGS Interoperability Profile (UIP) 26 Jun 20001 with CN through 1 Oct 2003 |
| NGA |  | N104-G |  | (UCOS) USIGS Common Object Specification, v 1.5.1 with CN through 8 May 2002 |

# Appendix E-1:  Geospatial Governance Alternative -1

# Appendix E-2:  Geospatial Governance Alternative  2

# Appendix E-3:  Geospatial Governance Alternative 3

# Appendix E-4:  Geospatial Governance Alternative 4

# Appendix F:  Glossary of Terms

| Name | Description |
| --- | --- |
| ABC-WORK-ACTIVITY | Activity Based Costing (ABC) is a management process that examines how program activities consume resources and produce outputs. In ABC, work processes are broken down into activities so that the cost and performance effectiveness of the activities and processes can be measured. The ABC-Work-Activity object describes an activity that can have work tied to it to measure effort against. |
| BUSINESS-AREA | An FEA BRM Business Area as defined by OMB. |
| DATA-SUBJECT-AREA | A broad classification of information or a grouping of related entities (those in which data are closely related and describe a general business idea or object) is called Data Subject Areas (DSA). A DSA is a grouping of entities based on a commonality of the data, and NOT how it is used by any given business process or application. |
| Earth Cover | Earth Cover or Land cover is the physical material at the surface of the earth. Land covers include grass, asphalt, trees, bare ground, water, etc. There are two primary methods for capturing information on land cover: field survey and through analysis of remotely sensed imagery. The nature of land cover is discussed in Comber et al (2005). |
| END-OUTCOME | End Outcomes (EO) are long term performance goals which describe and support the DOI’s strategic goals. End Outcomes express a desired result and are measured by one or more performance measures / indicators. Performance measures indicate the success in achieving the long-term goal. |
| END-OUTCOME-MEASURE | A measurable indicator of the End Outcome that can be systematically tracked to assess progress made in achieving predetermined End Outcome goals and using such indicators to assess progress in achieving these goals. A measurement must be an Operational Measurement Indicator in the Mission and Business Results Measurement Area. The Operational Measurement Indicators agencies create should be determined by referencing the End outcome indicators identified in the DOI Strategic Plan. A Measure must fit within the three Measurement Categories of the Mission and Business Results Measurement Area of the PRM. These categories are Ser-vices for Citizens, Support Delivery of Services, and Management of Government Resources. This Measurement Area aligns with Measurement Areas described in the Business Reference Model Version 2.0. |
| FUNCTION-ACTIVITY | BRM-TIER represents an entity in the FEA BRM. A BRM-TIER can be a Business area, Line of Business, or Business Sub Function or a further Agency specific decomposition. It is the super entity for BUSINESS-AREA, LINE-OF-BUSINESS, SUB-FUNCTION, LEVEL-2-SUB-FUNCTION, WORK-ACTIVITY, and PROCESS-STEP. |
| INTERMEDIATE-OUTCOME | Intermediate Outcomes describe and support major milestones of an annual End Outcome goal. There are two or more Intermediate Outcome Goals to every End Outcome Goal. The actual results, effects, or impacts of a business initiative, program, or support function. Actual outcomes typically are compared to expected outcomes |
| INTERMEDIATE-OUTCOME-MEASURE | A measurable indicator of the Intermediate Outcome that can be systematically tracked to assess progress made in achieving predetermined End Outcome goals and using such indicators to assess progress in achieving these goals. A measurement must be an Operational Measurement Indicator in the Mission and Business Results Measurement Area. The Operational Measurement Indicators agencies create should be determined by referencing the End outcome indicators identified in the DOI Strategic Plan. A Measure must fit within the three Measurement Categories of the Mission and Business Results Measurement Area of the PRM. These categories are Services for Citizens, Support Delivery of Services, and Management of Government Resources. This Measurement Area aligns with Measurement Areas described in the Business Reference Model Version 2.0. |
| INVESTMENT-PROJECT | The INVESTMENT-PROJECT model object captures both information technology-related investment and project information. An IT Investment represents a special type of capital project (or investment). An Investment for an IT project has a corresponding Exhibit 300 and is represented by a summary line on an Exhibit 53. A Program may sponsor many Investments, but an Investment may only have one sponsoring Program. Many Programs, however, may support an Investment by contributing funds, and a Program may support many Investments. |
| LINE-OF-BUSINESS | An FEA BRM Line of business. The LINE-OF-BUSINESS inherits attributes from BRM-TIER. The complete As-Is DOI Business Architecture for the following business areas: Fire Management, Law Enforcement, Finance, Recreation etc…. |
| MISSION-AREA | This is the goal level used in bureau and office plans, sometimes referred to as the mission goal level in bureau plans. This level is not directly measurable. Interior crosswalks budget activities to the GPRA program activity level. |
| SERVICE-COMPONENT | The final layer of the SRM is the Component level. These 168 Components represent the lower-level, logical "building blocks" of a business or application |
| SERVICE-DOMAIN | The Customer Services Domain defines the set of capabilities that are directly related to an internal or external customer, the business¦ interaction with the customer, and the customer driven activities or functions. [REF: FEA_SRM_Release1.0] |
| SUB-FUNCTION | An FEA BRM Business SubFunction. SUB-FUNCTION inherits attributes from BRM-TIER. |
| SUB-SYSTEM | Subsystems are used to refer to groups of applications or components that form part of the system. A subsystem is a logical organization for a solution and is not directly deployed on the technology infrastructure. |
| SYS-COMP/DEPLOYMENT-INSTANCE | This associative entity will be implemented as a matrix (or other means to be determined) in system architect to resolve the many to many relationship between PROCESSING NODE and SYSTEM-COMPONENT. It describes how a SYSTEM-COMPONENT is deployed on X,Y,Z...PROCESSING-NODES- When, How, and the Architecture Tier (Web, Network, Application, Database). |
| SYSTEM_ | Any organized assembly of resources and procedures united and regulated by interaction or interdependence to accomplish a set of specific functions. [JP1] An IT system is a combination of hardware, software and documentation that implements and describes a solution. A system is the top-level organization for a solution and is not directly deployed on the technology infrastructure. |
| SYSTEM-COMPONENT | System components are used to describe the constituent bits of functionality from which the system has been assembled. A system component has the following three characteristics: 1) It is a modular unit of functionality; 2) It is logically isolated from other system components by making its functionality available through defined programming interface boundaries and may use other component interfaces; and 3) It is associated with a processing node and is actually deployed on the technical infrastructure (as opposed to systems and subsystems which are containers or collections that are not directly associated with a processing node). |

# Text boxes

Enhanced

Governance

Implement Performance Accountability

and Compliance Mechanisms

Planning & Investment

Strategy

Coordinated Budget Planning, Acquisition,

And Labor Cost Avoidance

Optimize & Standardize

Shared and Reusable Geospatial and Geo-

Enabled Business Data and Services

Optimize & Standardize

Shared and Reusable Geospatial and Geo-

Enabled Business Data and Services

Planning & Investment

Strategy

Coordinated Budget Planning, Acquisition,

And Labor Cost Avoidance

Enhanced

Governance

Implement Performance Accountability

And Compliance Mechanisms

Optimize & Standardize

Shared and Reusable Geospatial and Geo-

enabled Business Data and Services

Planning & Investment

Strategy

Coordinated Budget Planning, Acquisition,

and Labor Cost Avoidance

Enhanced

Governance

Implement Performance Accountability

and Compliance Mechanisms